## Slide 1: Consumer Consent Solution Topic-specific Solution Group
12/02/26

## Slide 2
Item | Lead | Approx Timing
Welcome & Intro | Mike Walsh | 5-mins
CCS Design Consultation: Introduction | Matt White | 5-mins
Spotlight on Policy Positions | Matt White | 30-mins
Spotlight on Governance Design | Sarah Jones | 30-mins
Forward Plan & Close | Mike Walsh | 5-mins
Agenda

## Slide 3: Consultation Introduction

## Slide 4: Update on First Consultation Prep
Drafting Finalisation
Review
Sign off
Published
11th Feb
Multi-channel publishing
Open for 6 weeks
Close
25th March
Response Review
Industry updates
REC Change Phase

## Slide 5
Consultation Contents Overview
Overview, Scope & Roadmap | Policy Positions | Governance Design | Technical Design | User Experience (UX) Design
Intro & background Consultation approach Design Principles Scope of CCS Product Roadmap and Horizon Model Product Pillars Capability Evolution Dependencies, assumptions and caveats Maintaining the Roadmap Next Steps | Responsibilities for granting consent Minimum Identification & verification (ID&V) requirements Consumer access to CCS Consent revocation and renewal Consent checking by Energy Data Providers | REC Drafting approach REC Service Definition Technical & data specification Governance Framework Funding Change control New data sharing arrangements Accreditation Assurance Issue & dispute resolution Queries consent Link to REC Assurance | Overall Solution Architecture Consent Management System User Interfaces Consumer Portal Admin Portal Directory / registry ID&V services Address matching Accreditation & onboarding Testing Monitoring & Reporting Service Desk Non-functional requirements | Approach to research, testing and validation UX Framework UX Principles Behavioural archetypes, inclusion needs & accessibility considerations Customer Experience Guidelines Consumer journey components
Focus of today’s session

## Slide 6: Policy Positions

## Slide 7: Responsibility for Granting Consent
Occupier versus Bill Payer
Multi-occupancy households - Single MPxN
Position
The Data Subject for half hourly metered data will be the occupant of the property, which in some cases will not be the bill-payer.
Potential issues
1) whilst the SEC refers to the consumer and therefore implies that consent it granted by the occupier, the Privacy Controls Framework does not require confirmation that the individual providing consent is the occupier.
2) Supply Licence 47 refers to the ‘Customer’ rather than the ‘Consumer’. It is not clear that Suppliers differentiate between the occupier and account holder when gaining consent for using half hourly consumption data.
Position
Data cannot be attributed to a single individual. Proposed approach is that one occupant may provide consent on behalf of other occupants only where they confirm they have authority to do so and have obtained agreement from all other adult occupants.
Potential issues
1) consent granted by one occupant is not recognised by a separate occupant, leading to disputes and lack of trust. Mitigated through visibility within CCS if another occupant proves (ID&V) they are also a Data Subject, with a mechanism to disputing the consent and ceasing the sharing of data.
2) consent is granted by an individual who does not get agreement from other occupants. Mitigated through clear CCS rules and Customer Experience Guidelines which will support this journey. Responsibility for determining the lawful basis for data access remaining with the ATP.

## Slide 8: Minimum Identity Verification Standards
Background
Position & Potential Issues
Mitigations
The Good Practice Guidelines (GPG 45) by Government Digital Services outline four confidence levels for identity verification.
Organisations decide the required level based on their needs. e.g. NHS and financial services require high confidence, while newsletters need low.
CCS levels vary depending on the data, such as low for tariff data and higher for Priority Services Register data.
Granting of consent for sharing half hourly metered data requires a high level of confidence, including initial verification using photo ID, as data can expose occupancy habits.
Potential issues
1) concerns regarding consumer drop off rates based on negative friction from complex identity verification checks
2) minimum standard may exceed current practice for existing SEC Other Users / Suppliers
The provision of a central solution allows a consumer to establish an account. Therefore, the photo verification check will only need to be applied once.
Future roadmap includes consideration of utilising reliable ATPs who have applied the minimum identity verification standard e.g. banks confirming the consumer’s identity.
Position to be validated through the consultation with specific question to support consideration of whether a lower standard would be sufficiently robust. This will feed into the identity verification provider procurement.

## Slide 9: Consumer Access to CCS
Account
Guest
Complete identity verification once and can then log into the CCS to give consent without repeating verification.
Address verification steps may be needed where a change of address has occurred.
Choice will be available to manage consents centrally and through their ATP/s.
This will enable future evolution around change of address triggers to increase accuracy of the consents.
Consumers without an account must verify their identity every time they give consent through the guest route.
This represents consumer choice and following the strong steer from the consumer working group. Without this there is an expectation for high consumer drop-off.
It will be investigated through MMP design / Enhancement phases if the guest route can be linked back should they decide to create an account later. However, it’s unlikely this would ever be 100% accurate.
Position – Consumers (Data Subject) may choose to create a CCS account when undergoing initial identity verification or they may choose to use the ‘guest’ functionality.
The level of identity verification required for granting access to half-hourly metered data will not differ depending on the route chosen.

## Slide 10: Issue of dictating standards for data sharing
Grant/Revoke only vs Introspection
Downtime continue vs suspend
Option 1 – ATPs share a valid consent token with the EDP and once validated against the CCS, the EDP continue to provide data until that token expires or is revoked.
Option 2 – EDPs are required to verify that consent is active each time it shares data with the relevant ATP.
Position – to follow a zero-trust model with mandatory introspection e.g. the EDP will validate there is active consent on each occasion, prior to sharing data.
To balance cost and reliability, the CCS is proposed to have 99.9% availability, consent checks to be expected during downtime (8hrs per year).
Option 1: Continue data sharing if CCS is unavailable and retries fail, with possible caps during extended outages under BCDR plans.
Option 2: Pause data sharing during CCS outages to prevent data protection risks, as mission-critical services likely won’t rely on live personal energy data.
There will need to be considerations within the design of the CEGs on how outages are managed and consumers are informed

## Slide 11: Use of Open Standards - FAPI2
Approach
FAPI2
We are offering an essential capability to support a flexible market environment. Our approach is built on trust and broad adoption, which we achieve by adhering to proven open standards. By using standards that are widely recognised and thoroughly documented, we reduce the effort and risks associated with implementation. This strategy also enhances interoperability both within the industry and with external partners. Additionally, it ensures robust security measures that align closely with policy objectives.
  We have identified FAPI2 as the ideal standard and are looking to receive feedback on this proposition. FAPI 2 offers all the benefits of an Open Standard listed above, but with additional benefits based on its own design:
  FAPI has proven use in Open Banking. Open Banking, Open Finance Brasil, Consumer Data Right in Australia are all on FAPI1 but are moving to FAPI2, and there are instances such as HelseID where FAPI2 was chosen for medical records in Norway
  Strong existing attacker model and ongoing threat modelling conducted by University of Stuttgart
  FAPI2 is simpler to implement than FAPI1 and benefits from a much stronger security model
  Use of FAPI protocol will enable immediate interoperability with Open Banking in the UK which could offer significant benefits for future interoperability and federated ID&V
    Position - justify our use of an Open Standard first, and then recommend FAPI2 based on the above

## Slide 12
No Standards on Data Sharing
Policy Direction
High profile initiatives from Government in energy and beyond point towards the importance of security. Use of encryption at the Transport layer is absolutely essential for this; failing to do so would negate benefits of requesting Cyber Essentials Plus
Consumer Protection
Mandating use of mTLS will benefit consumers by adding a significant preventative measure that will protect their data
Ecosystem Benefits
EDPs will be able to trust requests
Overall enhanced security posture
Full adoption of the FAPI2 standard benefits the ecosystem from comprehensive tooling and threat modelling (conducted for Open Banking initiatives worldwide)
Support future federation of authentication through OIDC
Technical Risks
Token is not cryptographically tied to the requester, meaning malicious organisations can get data if they get the token
Lack of definition of encryption would pose security risks when data is transferred if organisations are free to decide
Consumer Risks
Increased likelihood of data breach
Ecosystem Risks
Lack of trust for EDPs and lack of standardisation across data sharing requirements could exacerbate take-up
More effort for ATPs to have to check data request/receipt technical requirements
Defining Encryption Standard
Issue of dictating standards for data sharing
Notes: We need to make sure we develop a ensure the right security protocols are applied across the entire ecosystem to preserve trust and maintain the right security posture. However, this will mean setting security standards for how data is transferred which may be interpreted by some groups as beyond our remit.
However, we deem is absolutely necessary in our task to creating a Trust Framework; not doing so means we're only providing a consent mechanism.
We believe that mandating mTLS for data exchange (in addition to the use of tokens provided by CCS) is part of our remit. We strongly recommend use of mTLS to ensure the right solution is developed for consumer and for industry and ensure we meet design principles set out by Ofgem and DESNZ.
We expect challenge on this, particularly as previous comms have suggested we will not impact DSAs directly
The consultation sets out a justification for our working assumption that use of mTLS for data exchange is required:
  Massively improves security but adding encryption and protection at the transport layer
  Organisations will need to use mTLS to interface with CCS anyway, so extending the use of this protocol for data exchange is an incremental step
  Use of certificates from CCS and use of mTLS will bind tokens to the ATP; this creates trust, preserves data integrity and bolsters security by ensuring that tokens can onl;y be sent to organisations that were issued them
  Better interoperability as all data exchange can follow the same protocol, reducing burden on organisations for development
We intend to put more detail in the Appendix where we discuss the alternative option (providing purely a consent mechanism with no dictation of mTLS on data exchange)

## Slide 13: Governance Design

## Slide 14
CAT 1 - Schedule
Consumer Consent Arrangements Schedule
Sets out obligations on Authorised Third Parties, Energy Data Providers and RECCo
Contents:
Purpose of the CCS
Who can access the CCS
Mechanism for organisations wishing to become CCS User e.g. accreditation
Requirement to sign up to specific terms and conditions
Interactions between other the CCS and the associated Data Sharing Arrangements
Mechanism for adding new Data Sharing Arrangements to the CCS
RECCo role to deliver CCS and any associated monitoring
Obligation on Authorised Third Parties and Energy Data Providers to provide monitoring information
Template user agreement with legal terms of access.
CAT 2 – Data Specification
Energy Market Data Specification
Standardised definition of:
New Data Items (where required)
New Market Messages for sharing data
CAT 2 – Data Specification
API Technical Specification
Technical definition of Consumer Consent API to enable Authorised Third Parties and Energy Data Providers to build their solution.
Contents:
Mechanism for interacting with the CCS, including security standards and data schemas
API schema for REC governed data sharing arrangements
CAT 2 – Service Definition
CCS Service Definition
Explains in detail the services RECCo will provide via the CCS.
Contents:
Provision of Consumer Consent functional components
Details of CCS users and associated access requirements
Details of Non-Functional Requirements
Service management expectations e.g. service desk SLAs
Provision of any service monitoring tooling, to support assurance of the CCS.
In addition, new definitions will be included in Schedule 1: Schedule 1 Interpretations and Definitions, details of the funding arrangements will be included in the Charging Methodology and reporting requirements will be defined in the Performance Assurance Reporting Catalogue: Reporting Catalogue
CCS Drafting Approach
CAT 2 – Data Specification
Customer Experience Guidelines
Defines the UX principles to be applied by Authorised Third Parties when engaging with consumers.

## Slide 15
Governance Framework
Change Control
Includes amendments to the CCS itself and individual Data Sharing Arrangements
User Accreditation
Includes verification of CCS users and qualification to enable data access
Issue and Dispute Resolution
Mechanism for managing consumer and user issues with proposed resolution paths
Funding
Enduring cost recovery for management of CCS and assurance / access arrangements
Assurance
Approach to managing ongoing maintenance of accreditation and non-compliance
CCS Governance Framework
Funding
Ensuring a fair and transparent cost recovery mechanism for initial delivery and enduring operations.
User Accreditation
The proposed stages of organisation registration including verification and qualification.
Assurance
Utilising REC performance assurance, the role of the PAB and ongoing assurance monitoring.
Change Control
Utilising the existing REC Change Management process and the considerations for adding new DSAs.
Issue and Dispute Resolution
Some key areas and examples we will explore while developing the processes and lines of responsible for issue management and resolution.

## Slide 16
The Consumer Consent Solution will be funded using the RECCo Cost Recovery Model up until and including the delivery of MMP. For the enduring cost recovery, the working groups considered the possible funding options.
All costs recovered from suppliers, which means the costs are spread evenly across consumers. Supports the position that the CCS is a central energy industry function.
RECCo Cost Recovery Model
Funding Options for the CCS
A user pays solution whereby organisations utilising the CCS pay to manage consent via the solution. Introduces a barrier to early users of the CCS.
User Pays
The base cost is recovered centrally using the RECCo cost recovery model and users pay transaction fees for the transfer of data which utilises the CCS.
Hybrid Model A
The base cost is recovered centrally using the RECCo cost recovery model and users pay for assurance activities such as accreditation and breach investigations.
Hybrid Model B
Conclusion:
Key principle underpinning the CCS is delivery of a trusted consumer focused mechanism for obtaining and managing consent.
Therefore, proposing central funding by suppliers through the RECCo Cost Recovery Model with the option to recover assurance costs from individual CCS Users.

## Slide 17
The REC Change Management Process
The consultation proposes that CCS will rely on the existing change management process for the CCS as it is already an established and robust process that has been effective in managing change for the REC.
Adopting this framework for CCS ensures:
1
Stakeholder visibility at every stage
2
Consumer protection through structured decision making
3
Consistency with existing energy market governance
4
Regulatory confidence through Ofgem oversight and appeal mechanisms
Why we should rely on the existing REC Change Process
Inclusiveness and engagement
there is a high level of stakeholder engagement with regular updates provided through REC communication channels, such as weekly bulletins. Impacted parties also have the opportunity to contribute to the development of proposed changes through consultation, with stakeholder feedback actively sought and considered before decisions are made.
the level of assessment and governance applied to a change depends on its scale and impact. Minor changes may follow a streamlined process, while major changes undergo more rigorous review.
Proportionality
changes to the REC must better facilitate the REC objectives which includes requirement to ensure customers interests and data is protected in the operation of the REC. The ultimate test of any change is whether it improves outcomes for consumers
Consumer Focused
any individual or organisation can raise a change and engage in the REC change process. Appeal rights and consultation requirements provide transparency and accountability.
Open and Transparent

## Slide 18
Adding New DSAs to the CCS
Where a new DSA is being added to CCS, it’s important to have a robust process in place to assess if they are suitable for inclusion to ensure consumer trust is maintained.
We will develop a process that ensures appropriate and proportionate controls are in place whilst also avoiding creating any unnecessary barriers to entry.
Key considerations for the process of adding new DSAs into the CCS
Does the data provider have the relevant legal basis for holding and/or accessing the data and sharing it with data users
Legal Basis:
Is the data being shared appropriate for inclusion within the CCS
Scope:
What controls does the data provider have in place for sharing data with a data user
Controls:
What arrangements are in place for the retention and deletion of data once consent expires or the purpose for processing the data has been fulfilled
Data Retention:
Are there any additional qualification or verification steps a data user is required to complete to obtain the data, how do we ensure there isn’t unnecessary duplication with the RECCo accreditation requirements
Accreditation:
What terms does the data provider have with the data user including ensuring data is not shared further without the appropriate terms and conditions
Terms:
Identity Verification:
CEG Impacts:
Data Source:
What confidence level is required based on the data set, in line with GSP 45
Is there an impact on the CEGs e.g. if bespoke guidance required for new types of data sharing
Whether a single organisation is providing a bespoke data set or the DSA it introducing a standard data set

## Slide 19
User Accreditation
Any organisation operating as either an EDP or ATP in the CCS will be required to undertake a process of accreditation. This will be made up of a verification process and a qualification process:
Verification will confirm if an organisation onboarding to CCS is who they say they are
The qualification will provide assurance that the organisation has robust systems and processes to meet their REC requirements.
The CCS isn’t just a technology solution. It’s a trust framework where accredited organisations are expected to meet defined standards for managing data.
Data providers and consumers must 'trust' that where data is shared to accredited data users, it will be managed appropriately.
Trust is earned through transparency and accountability. Robust accreditation of participants (specifically data users) is a key trust builder.
Proposal to expand existing enquiry service access controls and ongoing assurance, to monitor and enforce compliance with CCS requirements and provide assurance to consumers and data providers.
Trust Framework
Trust
Governance
Technology
Why the CCS requires robust accreditation

## Slide 20
Proposed stages of CCS Accreditation
Based on existing Non-Party REC Service Access Agreement – provides legal commitment to confidentiality, data protection, and compliance obligations etc.
Incorporates the terms under which access may be terminated.
Organisation Verification
Data Protection
Testing
Information Security
User Agreement
Identifying the organisation seeking access to the CCS.
Verification through Companies House checks, with manual fallback where required e.g. checks against equivalent EU register for non-UK businesses
Confirms the organisation’s legitimacy and establishes the first layer of access
Minimum security requirements for CCS Users set - Cyber Essentials Plus Certifications.
Considering advice from the government regarding Cyber Essential Certification: Ministerial letter on cyber security - GOV.UK.
A risk-based assessment to ensure that organisations have adequate controls to prevent data leakage or misuse and policies and procedures to facilitate compliance with data protection legislation and the REC Access Agreement.
Includes annual checks which range from simple attestations to full reassessments.
Before granting organisations' access to the CCS, they will need to demonstrate that they can integrate with the CCS and manage consumer consents.
The scope of testing requirements will be defined when the end-to-end technical solution is known.

## Slide 21
Role of the Performance Assurance Board (PAB)
The Performance Assurance Board (PAB) is established under the REC to oversee the operation of the Performance Assurance Framework (PAF).
Its role is to provide independent governance and direction over assurance activities across REC services and participants, ensuring that risks to consumer outcomes and market effectiveness are identified, monitored, and addressed.
Oversees the effectiveness of the PAF and determines where assurance or intervention is required.
Approves the use of Performance Assurance Techniques and reviews outcomes from qualification, accreditation and maintenance processes.
Provides governance over issues affecting market integrity, data protection and consumer confidence.
Purpose and Responsibilities
The PAB is a multi-stakeholder panel, including independent experts appointed by RECCo, representatives from REC Parties, Citizens Advice and other energy Codes.
Members act impartially and independently.
The PAB meets monthly to review performance data, assess risks and approve assurance actions, with decisions recorded in formal minutes and headline reports.
Composition and Operation
The PAB will extend its oversight to the accreditation and assurance of CCS Users, applying existing REC assurance methods to monitor ongoing compliance and support continuous improvement - ensuring transparency, accountability and trust in how consumer consent data is managed.
In relation to the Consumer Consent Solution (CCS)

## Slide 22
Preventive
Provision of High-Quality Guidance
Accreditation and ongoing assessments
Training and Guided Pathways
Monitoring
Direct monitoring within the CCS
Market participant reporting
Surveys (potential consumer surveys I0189 the voice of the consumer)
Assessment
Information Request (IR)
Self-Assessments – CEG Checklists
Code Manager Assessment
Remediation
Action plan
Periodic Monitoring and Closure Reports
Management Assertion
Code Manager / Independent validation
Performance Assurance Techniques
Escalation
Application of Specific Conditions
Referral to PAB - Ofgem
Event of default and termination of access
Escalations
REC Performance Assurance
Purpose: REC Performance Assurance arrangements exist to understand what is working and why. It can then intervene to drive improvements.
The following formal techniques can be applied to market participants to better understand and address identified risks or issues.

## Slide 23
Issue and Dispute Resolution
If issues are identified by consumers or CCS users while using CCS, its important established processes exist to manage and resolve these effectively. We anticipate this will broadly be technical related issues and consumer consent related issues.
Approach for identifying and resolving technical issues
CCS will incorporate internal monitoring and reporting capabilities to support assurance activities by assessing compliance against non-functional requirements. This will also enable us to identify incidents requiring RECCo intervention such as unexpected high usage being indicative of a security breach.
Monitoring and reporting
REC Service Management
RECCo will provide service management capability to notify relevant CCS Users if an issue is identified and to also enable CCS Users to raise queries to us. This will ensure a consistent and auditable route for issue notification and handling. Situations where we’d anticipate ATPs and EDPs to be raising queries to RECCo would include CCS users encounter problems with the CCS technical solution, where an ATP believes a dispute raised with them was the result of a CCS technical issue, or where a user raises serious concerns about another CCS user. This would not be for queries relating to the data sharing itself.
Data sharing issues outside of CCS
The sharing of data from an EDP to ATP will happen outside of CCS, therefore any issues related to the sharing of this data should be handled bilaterally. To support with this, CCS users are required to provide contact details during the onboarding process which will be stored and accessible to other users. Clear guidance will be provided to CCS users to help them determine whether a query should be submitted to RECCo or directly with the relevant CCS user.

## Slide 24
Queried Consent
To ensure we build a solution which consumers can trust, it’s essential we have clear and transparent mechanisms for identifying and resolving queried consent.
Queried Consent Scenarios
1
2
Consent shown within a consumers account as being granted by them which they do not recognise
In this scenario the consumer is able to revoke the consent to prevent any further data sharing
If the consumer wishes to escalate this further, ATP contact details will be easily accessible through the portal for the consumer to contact the ATP directly
Consent shown within a consumers account under their MPxN but granted by a different consumer which they don’t recognise
This could happen for a number of reasons including: the consumer is in a multi occupancy household, a previous occupant moved out without revoking the consent, one of the consents is incorrect due to issues with ID&V and the matching process.
In this scenario the consumer is able to dispute the consent record
When the consent record is disputed the consent is terminated and data sharing is suspended
The relevant ATP is notified of the dispute and will be required to investigate
The ATP would then be required to provide an outcome of their investigation e.g. they confirm the consent should be revoked, they believe the consent is still valid and there’s a CCS related issue
The only way for data sharing to resume, would be for the ATP to get the consumer to create a new consent
Consumers disputing a consent will also be able to easily access ATP contact information if they wish to escalate their concern
Should a consumer remain dissatisfied, they would be able to make a complaint to the relevant ATP who will be required to have a formal complaints procedures to manage data issues.
If they remain dissatisfied after raising a complaint, they can escalate their concerns to the ICO. CCS will provide information for consumers wishing to take this route; however, the CCS will not assess or determine whether a breach has occurred.
Further consideration required regarding consumer redress for financial loss as a result of inaccurate data sharing
Complaints and further escalation
The rationale for having different pathways is for CCS to be able to monitor and report on issues being identified and easily differentiate between the two. This will support assurance activities and may enable the proactive identification of any ATPs not acting in accordance with the CCS requirements.
Assurance of queried consent

## Slide 25: Appendix

## Slide 26: Forward Plan
Date | Agenda
15th January 2026 ✅ | Quarterly Review & Plan – key headlines Preparation for CCS consultation, including roadmap focus and design principles position update
5th March 2026 | Project status update and mid-quarter progress Key headlines from CCS consultation
16th April 2026 | Quarterly Review & Plan – key headlines Technical partner procurement update REC Change Proposal update
CCS Central Working/Webinar Groups:
Date | Agenda
29th January 2026 ✅ | Issue and Error resolution, consumer journey clarifications
12th February 2026 | CCS Design Consultation – Spotlight on governance
26th February 2026 | CCS Design Consultation – Spotlight on technology
12th March 2026 | CCS Design Consultation – Spotlight on user experience
26th March 2026 | Focus topic- to be confirmed
9th April 2026 | Focus topic- to be confirmed
23rd April 2026 | Focus topic- to be confirmed
From late April | Sessions to continue a fortnightly basis, with focus topics to be confirmed
CCS Topic Specific Solution Groups:

## Slide 27: Consumer Consent Project Team
📩 Reach us at: consumerconsent@retailenergycode.co.uk
Michael Walsh
Project Manager
Pete Davies Executive Sponsor
Tracy Hardy
SRO
Vicky Brown
PMO
Teresa Thompson​
Stakeholder Engagement Mgr
Nathan Gould​​
Enterprise Architect​​
Chris Stock Lead Business Analyst
Eva Von-Schaxmann
Business Analyst
Sarah Jones
Regulatory Compliance
Ray Newton
Commercial
Alison Nickson
InfoSec & Data Protection
Project SME's
Matt White
Product Owner
Hemant Mistry
UX Lead
Alex Kunwar
Security Analyst
CoCo Commercial Lead
George Roberts
Technical Architect
Ann Perry
Market Design Lead

## Slide 28
Retail Energy
Code Company
Building a Retail Energy Market fit for the future
Involved in consumer data and consent in the energy sector?
Let’s connect.
The Consumer Consent Project is live, and we want to hear from you. Whether you have a question or concern or want to stay in the loop, our team is here to collaborate.
📩 Reach us at: consumerconsent@retailenergycode.co.uk
Your feedback plays a key role in shaping a secure, consumer-centric solution.
Get Involved in Developing Consumer Consent (MMP)
Help shape a practical, consumer-centred approach to consent
Scan me!