## Slide 1: Consumer Consent Solution Solution Group
09/04/26

## Slide 2
Item | Lead | Approx Timing
Welcome & Intro | Mike Walsh | 5 mins
Overview of Design Consultation - Stats | Mike Walsh | 5 mins
Initial Themes from Design Consultation and key next steps to address | Matt White | 40 mins
Forward Plan & Close | Mike Walsh | 5 mins
Agenda

## Slide 3: CCS Design Consultation Headline Figures

## Slide 4
CCS Design Consultation: Headlines & Next Steps
Design Consultation ran for 6 weeks from 11th February to 25th March - we received 2 responses after this which have been included.
Number of responses:
31
Number of answers*:
645 (excluding 251 – No Comment)
*There is additional detail in e-mail bodies, cover letters and responses that will also be reviewed.
THANK YOU TO EVERYONE WHO TOOK THE TIME TO RESPOND AND INPUT TO OUR CONSULTATION.
YOUR INSIGHTS AND CHALLENGES ARE INVALUABLE AND THE TEAM WANTED TO EXTEND OUR THANKS TO YOU ALL.
Chart: Responses Received
| 11th Feb | 12th Feb | 13th Feb | 14th Feb | 15th Feb | 16th Feb | 17th Feb | 18th Feb | 19th Feb | 20th Feb | 21st Feb | 22nd Feb | 23rd Feb | 24th Feb | 25th Feb | 26th Feb | 27th Feb | 28th Feb | 1st Mar | 2nd Mar | 3rd Mar | 4th Mar | 5th Mar | 6th Mar | 7th Mar | 8th Mar | 9th Mar | 10th Mar | 11th Mar | 12th Mar | 13th Mar | 14th Mar | 15th Mar | 16th Mar | 17th Mar | 18th Mar | 19th Mar | 20th Mar | 21st Mar | 22nd Mar | 23rd Mar | 24th Mar | 25th Mar | 26th Mar | 27th Mar | 28th Mar | 29th Mar | 30th Mar | 31st Mar | 1st Apr | 2nd Apr
Replies received | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 4 | 22 | 2 | 0 | 0 | 0 | 0 | 0 | 1 | 0
Chart: Consultation Reponses by Organisation Type
| Code Body/ Administrator | Consumer Organisation | Energy Supplier | Metering | Network Operator | Other | Tech/Software Provider | Third Party Intermediary (TPI) | Trade Association
Total | 2 | 2 | 7 | 1 | 1 | 6 | 8 | 2 | 2

## Slide 5
CCS Design Consultation: Response Stats
We have some initial data to share on volume of feedback, by sector and by question topic
Chart: Feedback Provided per Topic of Question
| Governance Design | UX Design | Technical Design | REC Policy Positions | Additional Comments | Scope of the CCS
Feedback Provided | 0.68304 | 0.73214 | 0.61429 | 0.78571 | 0.57143 | 0.89286
No Comment | 0.31696 | 0.26786 | 0.38571 | 0.21429 | 0.42857 | 0.10714
Technical Design questions yielded a higher number of no comments than other topics
Excluding Q1 (which was for overall MMP scope and scored 🥇96.4%) , the Top 4 questions responded to are:
REC Policy - Q08 Do you agree with our position that EDPs should explicitly check that active consent is in place within the CCS each time they share data with an ATP?
🥉85.7%
Governance - Q27 Do you agree that a minimum standard should be set whereby all CCS Users should be Cyber Essentials Plus certified or ISO 27001 accredited?
🥈89.3%
REC Policy - Q10 Do you agree that the FAPI 2.0 standard should be adopted for the CCS, which includes use of mTLS for all data sharing?
UX Design - Q16 We have identified four groups of people who will use the consent system, each with different needs (Annex F – Behavioural Archetypes). Have we missed any important user groups? Are there any needs we haven't considered for any of these groups?
Chart: Feedback Provided Per Sector
| Third Party Intermediary (TPI) | Metering | Energy Supplier | Other | Network Operator | Tech/Software Provider | Code Body/Administrator | Consumer Organisation | Trade Association
Feedback Provided | 1 | 0.96875 | 0.84821 | 0.71875 | 0.71875 | 0.70536 | 0.625 | 0.39062 | 0.25
No Comment | 0 | 0.03125 | 0.15179 | 0.28125 | 0.28125 | 0.29464 | 0.375 | 0.60938 | 0.75
The largest number of responses were from Energy Suppliers and they provided feedback on average on 85% of the questions

## Slide 6: Design Consultation: Emerging Themes

## Slide 7
Consultation Next Steps
We are here
Consultation Closed
Consultation Responses Reviewed
REC Drafting
REC Drafting Consultation
REC Drafting Consultation Closes
Changes made to the REC drafting
Consultation 2 Responses Reviewed
Expected summer 2026
Ahead of MMP 2027
Stakeholder Engagement Points
CCS arrangements added to the REC
Assess the positions outlined within the consultation against the responses
Identify areas that require further consideration
Define next steps and further actions required to support development and refinement of positions
Finalise positions ahead of the REC drafting consultation
Consultation Review Process
Solution refinement through the CCS Solution Group

## Slide 8
CAT 1 - Schedule
Consumer Consent Arrangements Schedule
Sets out obligations on Authorised Third Parties, Energy Data Providers and RECCo
Contents:
Purpose of the CCS
Who can access the CCS
Mechanism for organisations wishing to become CCS User e.g. accreditation
Requirement to sign up to specific terms and conditions
Interactions between other the CCS and the associated Data Sharing Arrangements
Mechanism for adding new Data Sharing Arrangements to the CCS
RECCo role to deliver CCS and any associated monitoring
Obligation on Authorised Third Parties and Energy Data Providers to provide monitoring information
CAT 2 - Data Specification
Energy Market Data Specification
Standardised definition of:
New Data Items (where required)
New Market Messages for sharing data
CAT 2 - Data Specification
API Technical Specification
Technical definition of Consumer Consent API to enable Authorised Third Parties and Energy Data Providers to build their solution.
Contents:
Mechanism for interacting with the CCS, including security standards and data schemas
API schema for REC governed data sharing arrangements
CAT 2 - Service Definition
CCS Service Definition
Explains in detail the services RECCo will provide via the CCS.
Contents:
Provision of Consumer Consent functional components
Details of CCS users and associated access requirements
Details of Non-Functional Requirements
Service management expectations e.g. service desk SLAs
Provision of any service monitoring tooling, to support assurance of the CCS.
In addition, new definitions will be included in Schedule 1: Schedule 1 Interpretations and Definitions, details of the funding arrangements will be included in the Charging Methodology Schedule 10 Charging Methodology, details of the accreditation will be included in Schedule 9: Schedule 9 Qualification and Maintenance and reporting requirements will be defined in the Performance Assurance Reporting Catalogue: Reporting Catalogue
CAT 2 - Data Specification
Customer Experience Guidelines
Defines the UX principles to be applied by Authorised Third Parties when engaging with consumers.
CCS Drafting Approach

## Slide 9
More information requested on specific timelines and assurance perspective on sharing under outage
Data sharing under outage.
More information requested on assurance on resilience, failover, retry strategies etc.
Solution availability and service assurance.
More information requested on alignment with other data sharing frameworks (e.g. Elexon SDR, NESO DSI)
Alignment across industry.
More information requested on functioning with DCC
More information requested on functioning with DCC.
More clarity requested on PKI services, particularly extent to which certificates can be managed across frameworks
More clarity requested on PKI services.
More information requested on the roadmap and where certain features will sit
Feature releases and roadmap.
We appreciate that our consultation was not able to go into low level detail on technical designs due to procurement activities that are still ongoing. We will use this forum to share more detail as soon as we are able to do so.
Some examples of requests for more information included:
More Information Requested

## Slide 10
Policy Positions
Area
Consultation Sentiment
Proposed Next Steps
IDV
Unsupportive
Supportive
Proposed next steps:
In active conversations with potential IDV providers with the aim of providing additional detail on the identity and occupancy validation checks that will be implemented at an upcoming working group
Completing consumer research on the proposed IDV standards
Prioritising looking at federated IDV models for inclusion within the MMP
Guest journeys
Unsupportive
Supportive
Proposed next steps:
Further consider the implementation of guest journeys for MMP
Benefit analysis of inclusion of guest journeys within MMP
Occupier vs Bill Payer
Unsupportive
Supportive
Proposed next steps:
Planned discussions with the ICO
Getting additional legal advice on this position – focused on the level of flexibility
In discussions with the SEC to obtain any previous information they’ve received from the ICO on this topic

## Slide 11
Policy Positions (Technology)
Area
Consultation Sentiment
Proposed Next Steps
Mandatory introspection
Unsupportive
Supportive
Proposed next steps:
Planning engagement with EDHs and ATPs – particularly those that offered bi-laterals in their responses to our consultation – to discuss data sharing arrangements
Will work with our tech partner once procured on options for configuration of introspection depending on data sharing type, however we will need to assess the benefit of this in the context of breaking from the FAPI 2.0 standard
Sharing under outage
Unsupportive
Supportive
Proposed next steps:
Will work with the ICO to understand their recommendations for data sharing under outage and any advisable timeframes and continue to collect legal guidance on suggested timeframes and additional activities that can mitigate risks
Post tech solution partner procurement, we will work on refining designs to low level on how data sharing under outage would work
As above, we will collaborate with our tech partner on options for configuration of introspection based on data sharing arrangement (however, this needs to be considered in the round with the risks of breaking from FAPI 2.0 assessed)
FAPI 2.0 and mTLS
Unsupportive
Supportive
Proposed next steps:
Working on details for the comprehensive support materials and activities we will offer for implementation of FAPI 2.0 (from testing environments to possible containers to sample code etc.)
Bilaterals with ATPs to discuss implications of use of mTLS on existing data sharing arrangements, and how we can ensure proper support for CCS adoption
Notes: Mandatory introspection stats:
12 Supportive – 3 Mixed – 8 Non Supportive (4 N/A; 1 Neutral)
Many supportive due to obligations to protect sensitive data under GDPR Article 32. Those opposed believe this goes too far from a security perspective / adds risk on central solution / doesn’t reflect well for scheduled / high frequency data sharing.
Sharing under outage stats
15 supportive – 6 Non supportive (5 N/A; 0 Mixed; 2 Neutral)
Many supportive due to the fact it is reasonable given likelihood (99.9% availability) and potential impact. Non supportive believe sharing would risk trust in the system.
FAPI and mTLS stats
14 Supportive – 7 Mixed – 2 Non-supportive (4 N/A; 1 Neutral)
Lots of support for FAPI 2.0. Mixed respondents liked FAPI but opposed mTLS (which would form part of the FAPI 2.0 standard). Non-supportive believe the complexity and security standard is dispraportionate

## Slide 12
Governance Framework
Change Control
Concerns raised regarding CEGs being overly prescriptive, limiting innovation and not aligned to outcome-based governance
User Accreditation
Needs to be clear, accessible and proportionate. Highlighted need to recognise SEC assessments
Issue and Dispute Resolution
Concerns regarding automatic termination of consent and lower-level design
Funding
Concerns with funding being mutualised across all consumers and duplication in accreditation costs for SEC OUs
Assurance
Need for assurance to be proportionate and co-ordinated across codes
Proposed next steps:
Provide clarification in relation to existing governance arrangements to address consultation queries
Work with SECCo to align accreditation processes and understand scope of SEC and REC processes
Lower-level design of the issue / dispute resolution process
Unsupportive
Supportive
Funding
Governance Design
Unsupportive
Supportive
Change
Unsupportive
Supportive
Accreditation
Unsupportive
Supportive
Issue Resolution
Unsupportive
Supportive
Assurance

## Slide 13: Forward Plan

## Slide 14: Forward Plan
Date | Agenda
15th January 2026 ✅ | Quarterly Review & Plan – key headlines Preparation for CCS consultation, including roadmap focus and design principles position update
16th April 2026 | Quarterly Review & Plan – key headlines REC Change Proposal update
CCS Central Working/Webinar Groups:
Date | Agenda
29th January 2026 ✅ | Issue and Error resolution, consumer journey clarifications
12th February 2026 ✅ | CCS Design Consultation – Spotlight on governance
26th February 2026 ✅ | CCS Design Consultation – Spotlight on technology
12th March 2026 ✅ | CCS Design Consultation – Spotlight on user experience
9th April 2026✅ | Generalised update - inc. emerging themes from consultation
22nd April 2026 | Tariff Interoperability
From late April | Sessions to continue a fortnightly basis, with focus topics to be confirmed
CCS Topic Specific Solution Groups:

## Slide 15: Appendix

## Slide 16: Consumer Consent Project Team
📩 Reach us at: consumerconsent@retailenergycode.co.uk
Michael Walsh
Project Manager
Pete Davies Executive Sponsor
Vicky Brown
PMO
Teresa Thompson​
Stakeholder Engagement Mgr
Nathan Gould​​
Enterprise Architect​​
Sarah Jones Regulatory Compliance
Eva Von-Schaxmann
Business Analyst
Ray Newton
Commercial
Alison Nickson
InfoSec & Data Protection
Project SME's
Matt White
Product Owner & SRO
Hemant Mistry
UX Lead
CoCo Commercial Lead
George Roberts
Technical Architect
Ann Perry
Market Design Lead
N.B: Names & roles provided for transparency; not all roles are assigned 100% to CCS

## Slide 17
Retail Energy
Code Company
Building a Retail Energy Market fit for the future
Involved in consumer data and consent in the energy sector?
Let’s connect.
The Consumer Consent Project is live, and we want to hear from you. Whether you have a question or concern or want to stay in the loop, our team is here to collaborate.
📩 Reach us at: consumerconsent@retailenergycode.co.uk
Your feedback plays a key role in shaping a secure, consumer-centric solution.
Get Involved in Developing Consumer Consent (MMP)
Help shape a practical, consumer-centred approach to consent
Scan me!