## Slide 1: Change proposal tracker
CP | Title | Lead | Update
I0216 | REC Changes to tie in with DCP419 | Caroline Freimuller | On 18 February 2025, Change Panel approved the Proposal Plan laying out MEP as the responsible committee.
I0196 | Review of Metering Asset data transferred from MAMs to the CDSP | Lydia Bentley | The Code Manager conducted an Information Request between 07 February and 28 February to seek feedback from industry on their view on where gas Data Item mismatches occur in the pathway of data transmission from MAM to CDSP. The Code Manager received a good number of responses, and we are currently reviewing them. These responses will be used to inform our approach to determining how and where to make Code changes. Next Steps: The Code Manager will produce draft legal text and discuss this at the REC Change Issues Group (CHIG).
I0198 | Metering Asset Manager (MAM) Communication Method Register | Lydia Bentley | The Code Manager has taken advice from the CHIG on the scope of a Communications Method Register. Following CHIG feedback, the Code Manager has produced a draft solution, which is currently being reviewed by our legal counsel. The Communications Method Register will encompass MAM -> MAM Market Messages, as well as MAM -> Supplier Market Messages. The Code Manager did not initially plan to include MAM -> Supplier due to a view that these communications are normally captured by a MAM/Supplier contact. However, feedback received from CHIG has led us to include these messages within the scope of the solution in order to capture messages sent by Consumer-appointed MAMs. Next Steps: The Code Manager plans to publish a Party Impact Assessment once we have received legal counsel.