## Slide 1: REC Change Issues group
04 September 2025

## Slide 2: 1. Welcome and introduction
Paul witton-dauris

## Slide 3: Agenda For today
 | TITLE | TIME | LEAD
1 | Welcome and Introduction | 10:00 | Chair
2 | Confirmation of Agenda | 10:00 | Chair
3 | Approval of Previous Minutes | 10:00 | Harry Firth
4 | I0240 - Data alignment of meter information through MHHS Migration | 10:05 | James Hardy
5 | I0273 - Sharing of SSC and TPR Information for MHHS Smart and Advanced Meters | 10:15 | James Hardy
6 | I0190 - Related Meter Point RMP Status Rules | 10:30 | Caroline Freimuller
7 | I0266 - REC Data Specification Clarifications | 10:40 | Caroline Freimuller
8 | R0162 - Access to SDES for Gas Networks | 10:50 | Caroline Freimuller
9 | I0172 – End-to-End New Connections Process Review | 11:00 | James Hardy
10 | Issue Tracker Update | 11:05 | Caroline Freimuller
11 | Meeting Timings | 11:10 | Harry Firth
12 | SoLR Process Improvement – Industry Engagement | 11:15 | Glenn Sheern
13 | Commissioning Timescales | 11:25 | Caroline Freimuller
14 | Any Other Business |  | All

## Slide 4: 3. approval of previous minutes
Harry firth

## Slide 5: 4. I0240 - Data alignment of meter information through MHHS Migration
James hardy

## Slide 6: I0240 – Data Alignment of Meter Information Through MHHS Migration
Following the August Change Issues Group meeting, the Code Manager has drafted a first draft of a scenario guidance document. This document acts as the solution to REC Issue I0240 - Data Alignment of Meter Information Through MHHS Migration and provides clear, actionable instructions for REC Parties whilst handling Meter Point Administration Numbers (MPANs) when metering jobs are incomplete or have failed, especially in emergency scenarios, with a focus on maintaining data integrity and quality, system interoperability, and compliance with MHHS processes.
The document sets out five scenarios that may be following in the case of emergency jobs or updates that are required after migration:
  Migration Only (No change of Energy Supplier or change of MOA)
  Forward Migration with Change of MOA
  Forward / Reverse Migration on a Switch (Including with or without a change of MOA as different contractual arrangements are in place)
  Forward Migration Only (Change of Energisation)
  Forward / Reverse Migration on a Switch (Change of Energisation)

## Slide 7: I0240 – Next Steps
Stakeholders are invited to review the draft guidance document and share any feedback, or suggestions with the Code Manager by 30 September 2025.
Feedback and suggestions can be shared with the Code Manager by emailing change.management@recmanager.co.uk.
The Code Manager will review any feedback with the Change Issues Group at the meeting on 02 October and the Metering Expert Panel on 08 October.
After this review, the Code Manager will complete the final drafting of the guidance document with publication before 07 November 2025.

## Slide 8: 5. I0273 - Sharing of SSC and TPR Information for MHHS Smart and Advanced Meters
James hardy

## Slide 9: I0273 - Sharing of SSC and TPR Information for MHHS Smart and Advanced Meters
In the MHHS design, the Standard Settlement Configuration (SSC) is currently a non-mandatory data item for Smart and Advanced Metering Points. Additionally, register-level Time Pattern Regime (TPR) information is not shared via the Meter Technical Details (MTD) flows, specifically IF-006 for Smart Meters and D0268 for Advanced meters.
BSC Issue 118 identified that SSC must be set for Domestic and Microbusiness Advanced Metering Points that opt out of Half-Hourly (HH) data sharing. This has highlighted a broader need to understand where SSC is required for Smart and Advanced Meters, and where register level TPR data is also necessary to support Settlement processes.
This Issue seeks to explore:
  Whether there are other scenarios where SSC is required for Smart and Advanced Meters;
  What updates are needed to the population and validation rules for the SSC data item;
  And whether a mechanism is needed to communicate register level TPR information.

## Slide 10: I0273 - Sharing of SSC and TPR Information for MHHS Smart and Advanced Meters
No solution has been developed prior to the submission of this Issue. However, discussions under BSC Issue 118 - ADS Readings and Meter Configurations for Domestic CT Customers suggested that SSC population rules should be updated in EMDS , without changing SMRS validation rules. A new DIP flow was identified as the preferred mechanism for communicating register-level TPR data. For this, the Energy Supplier will need to maintain the SSC using any newly added requirements. The Energy Supplier and their agents will need to send / receive any new flow and use it to provide reads and accurately bill Consumers.
The proposer has also highlighted that this issue may have implications from MHHS Milestone M11 (October 2025), when Metering Points begin migrating to MHHS arrangements. Therefore, a solution should be implemented as soon as possible to mitigate any potential impacts.
Change Issues Group attendees are invited to:
  Provide any suggestions or thoughts on the appropriate steps for this Issue; and
  Any potential solution ideas.

## Slide 11: 6. I0190 - Related Meter Point RMP Status Rules
Caroline Freimuller

## Slide 12: I0190 - Related Meter Point RMP Status Rules
The drafting in Schedule 28 – Related Metering Points has been updated for Market-wide Half Hourly Settlement (MHHS), allowing related Metering Points to be in a Status of Operational or Created in SMRS as long as all Related Metering Points are in the same Status.
This Change Proposal suggests allowing Secondary Metering Points with a Status of Created to be linked to Primary Metering Points with a Status of Operational, for MHHS migrated Metering Points only. A change to Schedule 28 section 5 would be made stating this.
Once the relationship is established, the agents will be automatically appointed on the Secondary Metering Point to match the Primary Metering Point, moving the RMP Status from Created to Operational.

## Slide 13: I0190 - Related Meter Point RMP Status Rules
An Information Request closed on 22 August 2025, with only 3 responses (2 DNOs, 1 Energy Supplier). Responses are published on the portal here.
Are there any further comments Parties wish to make before the change is taken forward?

## Slide 14: 7. I0266 - REC Data Specification Clarifications
Caroline Freimuller

## Slide 15: I0266 - REC Data Specification Clarifications
The Code Manager published a paper with questions for the Change Issues Group – these questions have already been seen by the Metering and Technical Expert Panels.
We are happy for Parties to take these questions away to their operational teams if required and come back to us at change.management@recmanager.co.uk and caroline.freimuller@recmanager.co.uk

## Slide 16: I0266 - REC Data Specification Clarifications
Data Flow | Annex C text | Question
D0149 | All Data Items pertaining to EVERY installed meter defined at the relevant MPAN must be included within Group 281 [NHH Mapping Details] and Group 23A [Non Settlements Registers] whether or not they have changed. | Is this rule required post MHHS M10?
D0149 | Only the active export register of an export MPAN for smart DCC-serviced meters shall be included within the flow. | Is this covered by Schedule 14 paragraph 2.16 – “Each MOA shall ensure that the Import or Export of electricity at the Metering Points for which it is Appointed is accurately recorded by the applicable Metering Asset and that the time control and load switching devices are calibrated, installed and maintained in compliance with the relevant BSC Metering Code(s) of Practice.” Or should this be stated separately in the EMDS (e.g. D0149 flow notes)?

## Slide 17: I0266 - REC Data Specification Clarifications
Data Flow | Annex C text | Question
D0150 | If there is a discrepancy between Group 290 [Meter/Retrieval Method Details] and any metering history derived from Group 08A [Meters Removed] then Group 290 takes precedence. | Is this correct? Is there a concern that using a meter that has been removed for settlement purposes will cause issues?
D0268 | If there is a discrepancy between Group 03A [Meter Details] with any metering history derived from Group 81C [Meters Removed] then Group 03A takes precedence. | Same as above.

## Slide 18: I0266 - REC Data Specification Clarifications
Data Flow | Annex C text | Question
D0150 | All Data Items must contain the same values as those equivalent Data Items that appear in the associated D0149. | Is this correct to point to the D0149, or should it say the D0367 (or both).
D0313 | Where a particular level of Outstation Password does not exist, the field – which is mandatory – shall be populated with asterisks. | This seems to contradict it being mandatory, and the instruction of level 2 passwords to be populated with asterisks for anyone other than MOA/DC. Is this still needed/is this standard practice?

## Slide 19: 8. R0162 - Access to SDES for Gas Networks
Caroline Freimuller

## Slide 20: R0162 - Access to SDES for Gas Networks
The Code Manager is having on-going discussions with the SDES Service Provider around options that would allow for IDNOs and IGTs to have the same email address linked to both MPIDs/accounts.
An update will be provided as soon as possible.

## Slide 21: 9. I0172 – End-to-End New Connections Process Review
James hardy

## Slide 22: 10. Issue tracker update
Caroline freimuller

## Slide 23: Issue tracker
Issue/ CP | Title | Lead | Update
I0180 | Clarity on use of on hold for switching issues, including the obligations of CSS Users | Caroline Freimuller | All solution options out for Service Provider impact assessment with the Switching Operator. The Code Manager expects to proceed to Party impact assessment in October as planned.
I0196 | Review of Metering Asset data transferred from MAMs to the CDSP | Lydia Bentley | The first meeting of the Working Group to develop the solution will be held on Wednesday 17 September 25. If you would like to attend, please reach out to Lydia Bentley at the REC Code Manager at Lydia.Bentley@recmanager.co.uk.
R0241 | MHHS Incremental Changes for Go Live | Harriet Truss | On 07 August 2025, the Authority approved the Change Proposal for implementation at MHHS Milestone M8, which is 22 September 2025.
R0243 | Transfer of Standard Settlement Configuration and Time Pattern Regime Data Item Ownership | Harriet Truss | Consultation on this change closed completed on 03 September 2025 – for the BSC side of this change CP1613 consultation will close on 08 September. We will be targeting September Technical Expert Panel for a vote on the Final Recommendation. REC is the lead code.
I0267 | Smart Meter Installation Surveys - Microbusiness requirements | Caroline Freimuller | Information request closes 12 September 2025. The Code Manager will be treating all responses to this Information Request as confidential and not publishing any responses.

## Slide 24: 11. Any other business

## Slide 25: AOB #1 – meeting timings
The Code Manager is asking attendees for feedback on the meeting agenda and whether the timings listed for each item should be kept on the agenda
For meetings with a lot of individual items, it can be difficult to accurately state the timings for each item ahead of the meeting.

## Slide 26: SoLR process improvement – Industry engagement

## Slide 27: How can the SOLR process be improved
Reflecting on recent SoLRs events we believe that we may be able to improve this process. We want to understand from industry thoughts on the following areas:
I'd like to work with industry to address this through a change that covers:
The sequencing of standing data changes and access removal, that balances the need for security and the practicalities of access / need for info.
Any specific information needs for SoLRs.
I personally would like to cover:
Agreed methods of SoLR (i.e. Confirming if the MPID transfer approach is realistic, or if we should expect it all switched across).
Practical agreements on closing out difficult cases including:
  Switch reads
  ESs
  Address changes
1
1
1
The sequencing of standing data changes and access removal, that balances the need for security and the practicalities of access / need for info.
1
2
2
Any specific information needs the Replacement Supplier has, so these can be delivered efficiently.
1
3
3
Agreed methods of SoLR (i.e. Confirming if the MPID transfer approach is realistic, or if we should expect it all switched across).
1
4
4
If we need any practical agreements on closing out difficult cases including:
  Switch reads
  Crossed Meters
  Address changes
We understand that each SoLR is different – so we want to understand what is needed for multiple types of SoLR. We would also like to discuss REC obligations and the interaction with obligations in the Standard Licence Conditions

## Slide 28: Next steps
Establish the appetite for a CHIG working group to look at improvements to the SoLR process within the REC
Develop any Code changes or guidance
Please indicate your interest in taking part in any working group via the REC Helpdesk by emailing enquiries@recmanager.co.uk

## Slide 29: Commissioning timescales
Caroline Freimuller

## Slide 30: Commissioning timescales
As set out in REC Schedule 14:
DNO commissions measurement transformers within 16 WDs of energisation
DNO sends commissioning information within 21 WDs of energisation
MOA commissions metering asset within 32 WDs of energisation and sends notification of defect/omission with 5 WDs if needed
Supplier resolved defect/omission within 65 WDs of energisation
Once defect/omission resolved, MOA goes back to commission within 80 WDs of energisation
It has been queried whether this timescales are still appropriate when the settlement timetable changes from 14 to 4 months for RF.

## Slide 31: Commissioning timescales
Question for CHIG:
Do you agree these timescales need shortening to be more in line with a 4-month RF window?
If yes, do you think a Change Proposal needs to be implemented before M16 (settlement timetable cutover, targeting July 2027) in readiness?
Or would you be happy for a Change Proposal to be raised as we approach M16, to be implemented some time after M16?

## Slide 32: Next meeting: 02 october 2025 Thanks for attending