## Slide 1: I0297 – manufacturers Make and type not populated within smrs
Background
An issue has been identified through MHHS Early Life Support that although the data item J0410 / DI-048 ‘Manufacturer Make and Type’ is required to be communicated within MHHS Meter Technical Details (MTD) Messages from Supplier Meter Registration Service (SMRS) it is not currently populated within the SMRS database.
The J0410 item is present within the MTD Market Messages for Traditional and Advanced Meters (D0150 and D0268) however these Messages are not sent for MHHS Migrated Smart Meters, meaning that without intervention the Manufacturers Make and Type will be sent as a null value during the migration process and potentially be lost post MHHS Migration for MHHS Migrated Metering Points.
It is not currently possible to populate the Manufacturers Make and Type in SMRS via legacy processes (it is not an item contained within the D0312).
Although this issue will not have a direct impact on the MHHS Migration process, the potential loss of the data could have an impact on a number of Supplier and Metering processes.
This Issue has been raised to consider means to either populate the item within SMRS prior to MHHS Migration or a process to ensure it is populated immediately post Migration.

## Slide 2: I0297 – manufacturers Make and type not populated within smrs
Resolution Options
Two broad themes of resolution have been identified:
A process to populate the Manufacturers Make and Type for legacy Metering Points prior to Migration.
  The data source for this would need to be considered. Electralink have confirmed they can provide data where the information has been communicated via the Data Transfer Service (DTS).
  The timing would also need to be considered with MHHS Migrations currently in flight. Should this be ASAP or post Migration? There are risks around each approach.
  If this is completed prior to the end of MHHS Migration (MHHS Milestone M15) then a mechanism to maintain the data in legacy needs to be considered. This could involve subsequent data population exercises or amending the D0312 process.
A post Migration process for Meter Operator Agents (MOAs) to update the information via MHHS processes.
  This is reliant on MOAs holding the data, this may not be the case if they are newly appointed via the MHHS Migration or have overwritten the data on receipt of null values from SMRS.
  MOAs would be required to update the MTDs for all Metering Points following the Migration.
Discussion
  Does CHIG agree that this a material issue that requires resolution?
  Can any other options other than those highlighted above be identified?
  What are the groups thoughts on the potential options for resolution, and the risks/issues provided by each one?