## Slide 1: REC Change Issues group
07 May 2026

## Slide 2: 1. Welcome and introduction
Paul witton-dauris

## Slide 3: Housekeeping
Cameras off, hands up for questions
Meeting is recorded
Free discussion of ideas
Any other Business?

## Slide 4: 2. confirmation of agenda
Paul witton-dauris

## Slide 5: Agenda For today
 | TITLE | TIME | LEAD
1 | Welcome and Introduction | 10:00 | Chair
2 | Confirmation of Agenda | 10:00 | Chair
3 | Approval of Previous Minutes | 10:00 | Harry Firth
4 | I0200 - Review of the REC's Address Management Service | 10:05 | James Hardy
5 | I0273 - Sharing of SSC and TPR Information for MHHS Smart and Advanced Meters | 10:20 | James Hardy
6 | R0290 - Legacy Data Item API Service | 10:30 | James Hardy
7 | Erroneous Switch Review | 10:45 | James Hardy
8 | I0228 - ECOES API for Export MPAN Creation at Scale | 11:05 | James Hardy
9 | R0321 - DNOs Create Export MPANs for New Housing Developments | 11:10 | James Hardy
10 | I0318 – Introduction of Consumer Consent Solution | 11:15 | Harry Firth
11 | Issue Tracker Update | 11:20 | Florentina Monea
12 | Any Other Business | 11:30 | All

## Slide 6: 3. approval of previous minutes
Harry firth

## Slide 7: 4. I0200 - Review of the REC's Address Management Service
James hardy

## Slide 8: I0200 – overview
Issue
Schedule 29 – Address Management sets out the Address Management Service provided under the REC including the business processes required to create and maintain the Meter Point Location Address (MPL Address) and the Retail Energy Location (REL) Addresses.
Poor address data quality may result in Erroneous or delayed Switching, Registration failures, meter location difficulties that can result in billing errors, creating Consumer detriment, operational inefficiency and increased costs across Market Participants.
Tackle specific issues stemming from poor address data quality by developing a shared understanding of the impact and implementing an improvement process with clearly defined outcomes and mutually agreed roles and responsibilities.
Proposed Solution
Impact

## Slide 9: I0200 – Background and CRs Improvement Plan
In December 2024, Ofgem published its decision that the DCC will retain both Licence and Code responsibilities for the Centralised Registration Service (CRS). As part of this decision, Ofgem requested that DCC and RECCo collaborate to develop a joint Improvements Plan to deliver meaningful enhancements to the CRS throughout 2025-26. As part of this plan, a dedicated Address Data Quality workstream was arranged. This workstream intended to tackle specific issues stemming from poor address data quality by developing a shared understanding of the impact and implementing an improvement process with clearly defined outcomes and mutually agreed roles and responsibilities between DCC and RECCo.
I0200 initially progressed through the REC Change Process prior to this, via the Change Issues Group, a separate working group session and an information request, before being placed On Hold in June 2025 whilst the RECCo CRS Improvement Plan, and Address Data Quality workstream, progressed to avoid duplication of work.
Further information on the RECCo CRS Improvement Plan can be found on the RECCo website and via the Switching Address Quality Plan on the REC Portal.

## Slide 10: DCC Address Management – Key Highlights
Largest Reduction in unmatched REL records since CSS Go Live. From 2.8 million unmatched addresses in April 2025, to 2.4 million at the end of March 2026.
Full implementation of the Batch Re-Matcher meaning all Unmatched REL record have now had a rematch attempt against all epoch updates since Go Live, and an attempt to rematch is made every 6 weeks.
Greater understanding of the Unmatched REL Volume to enable prioritisation decisions to be made.
Quarterly Address Quality Issues Report now available.
Increased transparency and collaborative working relationships, including via the CRS Improvement plan where a collaborative working relationship with RECCo has ensured and increased understanding of stakeholders.

## Slide 11: DCC Address Management and REC Change
Issue | R0283 | I0200
Lack of prioritisation, or timescales, to support Parties work through DCC files | Introduced the Address Prioritisation Matrix (APM) which will be populated via a Category 3 Change Proposal and Consultation. | 
Lack of industry engagement or support | APM will provide enhanced data, setting out clear prioritisations with individual SLAs. Additional industry discussions have been had and will be provided. | Increased stakeholder engagement within I0200, an opportunity for all Parties to be involved with the solution development via the Change Issues Group or separate working group.
Lack of standardisation across geographic areas and fuels |  | Looking to build on existing templates to set up GB wide naming conventions, where possible. Discuss flat addresses. Review of New Connections.
Lack of understanding of DCC matching process |  | Set out full transparency on how addresses are matched, with MPL lines are checked and what the stop words that stop validation are.
UPRNs are available but not sent |  | Discuss if UPRNs should be shared with the DCC on request, and if so, how.
Reporting | Following a trial in March and April, work is taking place with Parties and the DCC to establish agreed reporting. | End-to-end review of Performance Assurance reporting to make sure it fully reflects the market, including Cross-Code consideration where applicable.

## Slide 12: I0200 – Background and CRs Improvement Plan
Following the completion of RECCo’s CRS Improvement Plan (particularly the Address Data Quality Workstream), I0200 has been retitled ‘Review of the REC’s Address Management Service’ to reflect an amended scope of the Issue.
The scope of I0200 will be expanded to address a range of address quality, standardisation, and data‑sharing issues identified across industry processes. Where possible, the Issue will take a dual‑fuel approach, ensuring alignment between electricity and gas arrangements and reducing unnecessary divergence.
The Code Manager will also consider feedback on Address Management that has been raised in previous, or existing Issues and Change Proposals including:
  I0172 – End to End New Connections Process Review
  I0237 – Erroneous Switch Review
  R0266 – REC Data Specification
  R0283 – Annual Address Management Plan Updates
  I0314 – Crossed Meters Process: Clarification and Support

## Slide 13: I0200 Scope and Examples of Potential Topics
The I0200 scope is still open to additions and will be finalised at the first meeting in which solution development is discussed (either via the Change Issues Group or a separate I0200 working group). If any stakeholder has any address related issues they would like to discuss and have considered as part of the scope of I0200, please contact us at change.management@recmanager.co.uk.
End-to-End process mapping | D0381 process improvement and additional guidance
Dual-Fuel Address Management | New Connections process
Address Standardisation (i.e. for Landlord Supplies metered street lighting, non-addressable sites) | Review of the PARC including existing reports and required updates
Use of Metering Point Address Line 1 | Flat addresses (standard line on the MPL)
Gas PAF formatting and validation | Lessons learnt from R0283
Stop Words and what should and should not be used | Security concerns (GDPR, names, access codes)
Hidden and invalid characters | Spell check on the town, country/region, parts of address
DCC to flag incidents to Parties for investigation | Categorisation of documents to ensure efficiency

## Slide 14: I0200 – Proposal Plan
Solution Analysis completed in previous progression I0200 in the REC Change Process and via the RECCo CRS Improvement Plan.
Solution Development activity to include any required Service Provider impact assessments, once a solution(s) has been proposed.
Milestone | Activity | From | To
Definition |  | 01-Apr-26 | 30-Nov-26
 | Solution Analysis | Completed | Completed
 | Update to Change Issues Group | May | May
 | Solution Development | April | November

## Slide 15: I0200– Next Steps
Change Issues Group
07/05/2026
Solution Development
May - Oct
I0200 Working Group ?

## Slide 16: 5. I0273 - Sharing of SSC and TPR Information for MHHS Smart and Advanced Meters
James hardy

## Slide 17: I0273 – overview
Issue
This Issue seeks to explore:
The MHHS design does not mandate the use of SSC or support register-level TPR data for Smart and Advanced Meters, creating gaps in data availability for certain Settlement scenarios.
To be fully determined but expected to involve the mandating of the use of SSC for Smart Meters only.
Proposed Solution
Impact
Whether there are scenarios where SSC is required for Smart and Advanced Meters;
Whether a mechanism is needed to communicate register level TPR information.
What updates are needed to the population and validation rules for the SSC data item;

## Slide 18: I0273 – Update to Plan
An information request was issued on 12 February 2026, to establish if there is an industry need for the maintenance of SSC and TPR. In particular, the Code Manager was seeking to understand;
  the scale of the issues and volume of impacted meters;
  current workarounds across industry, including potential solutions, or solutions already explored; and
  the scale of the impact to Consumers.
As a result of the recent information request, the Code Manager placed this Issue On Hold while further discussions took place between the Code Manager and Ofgem as it had become clear that additional clarification was needed to determine, and agree, which elements fall within the scope of the REC, and which should be progressed through the MHHS Programme. These conversations with Ofgem, as the Authority, were required before the Issue can move forward into solution development given the potential impact on the MHHS business case. An approach has now been agreed, and the Issue will come off ‘On Hold’ following the next REC Metering Expert Panel.
Resulting, the Code Manager has determined that the scope of I0303 – Potential Consumer Detriment for Smart Economy 7 can be considered as part of the solution development for REC Issue I0273. I0303 has now been classed as resolved and will not be progressed further as a separate Issue.

## Slide 19: I0273 – Long Term Solution
What is changing?
Rationale
Stakeholder Engagement
I0273 will be progressed on the basis of mandating the use of SSC for Smart Meters only. However, interim guidance will be published as soon as possible.
This approach limits the scope to area where the SSC remains operationally relevant/required and is manageable by the relevant operational teams. The Code Manager recognises that not all Advanced Meters had SSCs or TPRs if they were traded HH so it would not be possible to progress a solution for all Advanced Meters.
The Code Manager will actively engage with impacted stakeholders to develop and refine the proposed solution as efficiently as possible. This will utilise the REC Change Issues Group.
Engagement will focus on identifying risks, operational impacts, and appropriate implementation options. A Party impact assessment and consultation will take place.

## Slide 20: I0273 – smart meters Interim Guidance
Purpose and Scope of Interim Guidance
Expectation on Data Sharing and Market Messages
Migrated MHHS Metering Points
To provide clarity, and ensure consistency, on the treatment of SSC data ahead of enduring MHHS arrangements.
Where Parties are able to send and receive SSC data via existing Market Messages, when technically and operationally feasible, they are expected to continue doing so.
For Metering Points that have already migrated to MHHS, SSC data should not be removed from SMRS where it is currently populated.
The guidance is interim and intended to be applied during the MHHS migration period whilst a full I0273 solution is developed and does not pre-empt or replace any future solution.
Parties should avoid withholding SSC data where a recognised data flow already supports it’s sharing.
Retaining the SSC data in SMRS supports continuity and reduces the risk of data gaps during MHHS migration.

## Slide 21: 6. R0290 - Legacy Data Item API Service
James hardy

## Slide 22: R0290 – Legacy data item api service
R0290 looks to introduce a new API provided by ElectraLink, which REC Parties and TPIs would be able to sign up as a user of at no charge.
The API would provide the last held value for the following Data Items for MHHS Metering Points:
  Profile Class
  Standard Settlement Configuration
  Time Pattern Regime
  Measurement Class
  Meter Timeswitch Code
The API is a temporary solution and is proposed as being in place from 26 June 2026 until MHHS Milestone M16 (currently 02 July 2027)

## Slide 23: R0290 – Legacy data item api service
Legal text to support the solution includes:
  A new REC Schedule (Legacy Data Item API Schedule)
  New defined terms within Schedule 1 Interpretations and Definitions
  An addition to the Access Agreement within Schedule 9 Qualification and Maintenance
All legal text has been reviewed by the Market Design Team and REC Legal Advisors
Costs for the solution total between £512,000 and £577,000.
 | Costs
Electralink | £467,000
rec technical services | £30,000
rec professional services | £15,000 - £80,000

## Slide 24: R0290 – Legacy data item api service
The Code Manager minded to position is to recommend the REC Change Panel reject this Change Proposal on the basis that:
  The proposed solution would resolve a problem that is not impacting as many MHHS Metering Points as anticipated as the Data Items are optional rather than removed (with them being blank for ~4% rather than 100% of MHHS Metering Points)
  The proposed solution is expensive and a large percentage of the 2025-26 REC Change budget
  The Code Manager has been unable to accurately establish how many Parties and TPIs would register to become a Legacy Data Item API User
  Part of the use case (Reverse Migration) would become redundant at MHHS Milestone M14 (currently 28 October 2026)
  Any Party who wishes to receive this data can contract separately with ElectraLink to receive it
  The solution in temporary and would only be in place for 1 year

## Slide 25: R0290 – Legacy data item api service
The consultation is open from 29 April to 21 May 2026.
The Code Manager will not be able to accept late responses to this consultation, as the Change Report (Final Recommendation) must be published the first working day (26 May 2026) after the consultation closes.
If you have any questions you wish to speak to the Code Manager about before responding, please contact change.management@recmanager.co.uk or caroline.freimuller@recmanager.co.uk

## Slide 26: 7. Erroneous Switch Review
James hardy

## Slide 27: I0237 – Erroneous Switch Overview
This Issue relates to an end‑to‑end review of the Erroneous Switch (ES) process. The current approach to resolving Erroneous Switches is failing some Consumers, with gaps in the process and several areas where improvement is required. The process has not been reviewed for a number of years, despite the introduction of Faster Switching and the upcoming implementation of MHHS.
The current process creates several operational and Consumer harms. Parties are rejecting ES requests in order to meet REC response time obligations, while in some cases requests are incorrectly accepted due to insufficient time to complete due diligence checks and manage system data latency. This can result in Consumers being forced through unnecessary Switch events. There is also an inconsistent approach to handling Domestic versus Non‑Domestic Erroneous Switches.
In addition, not all ES resolutions are completed using industry systems, creating Performance Assurance challenges. Consumers may be Switched multiple times unnecessarily and can be inaccurately billed, which erodes trust and confidence in the Switching process. Genuine Erroneous Switch resolutions are delayed when requests are rejected to meet obligations, leading to repeated process runs. There is further confusion over which process should be used with different Energy Suppliers, escalation timelines are misaligned with process steps, and the Code Manager escalation route is ineffective in its current form.

## Slide 28: I0237 Working Group
To support the solution analysis and solution development, a specific I0237 working group was established by the Code Manager in September 2025. The working group met seven times between September 2025 and March 2026.
The purpose of the I0237 Working Group was to undertake a comprehensive, end‑to‑end review of the Erroneous Switch resolution process to ensure it remained Consumer‑focused, operationally effective, and fit for purpose in a changing market environment. The group examined how the existing arrangements operated in practice, identified weaknesses, inconsistencies, and inefficiencies, and considered how the process could be improved to reduce Consumer detriment and enhance industry performance.
The working group provided a forum for Energy Suppliers to share practical experience of operating the Erroneous Switch process, including challenges relating to system latency, due diligence, communications, escalation, and the use of industry systems such as DTN and SDEP. Through structured discussion, the group explored where process clarity could be improved, where obligations or rejection reasons were misunderstood or misapplied, and where escalation routes and process steps were misaligned with intended outcomes.
The outputs of the working group were intended to inform recommendations to the Code Manager and the proposer, including potential changes to Schedule 30, associated legal drafting, market messages, and operational guidance. Overall, the objective of the working group was to ensure that Erroneous Switches were resolved as quickly, accurately, and consistently as possible, minimising unnecessary Switching activity, reducing the risk of inaccurate billing, and maintaining Consumer trust and confidence in the Switching process.

## Slide 29: topics discussed - 1
Topic Reference | Topic Area | Data check | Date discussed | Decision
1 | 2-year limit – should it be reduced / increased / remain the same? Do we need to consider MHHS impacts as Settlements window reduces? | 22/01/26 | 09/10/2025 | Closed - Reduce from 24 months to 12 months as part of a new R0313. Do not wait for CSS solution
2 | 8WD SLA for new Supplier – should it be reduced / increased / remain the same? | 22/01/26 | 09/10/2025 | Closed - Leave unchanged until CSS solution
3 | Rejection reasons review – do the reasons for rejection need to be set out? Should it be split by Gaining / Losing Supplier and Domestic / Non-Domestic Consumer? | 22/01/26 | 09/10/2025 | Closed - Included as part of the CSS solution
4 | Use of ES resolution flag – REC assurance has evidence it is being misused. Is the legal text clear on when it can / cannot be used? | 22/01/26 | 09/10/2025 | Closed - guidance has already been published. Legal text to be checked as might be updated before the CSS solution. Will be resolved by the CSS solution
5 | Multilateral ESs – ES involving a chain of Suppliers. Do these still happen? Do they need to be included in the scope of I0237? | N/A | 09/10/2025 | Closed - leave unchanged until CSS solution. For CSS solution see topic 37
6 | Non-Domestic gas only suppliers not using DTN – should there be a list of Suppliers that do or do not use the DTN? | 22/01/26 | 06/11/2025 | Closed – list being populated by OAMs and will be published once populated.
7 | Alternative solutions to the DTN flows – for example a solution of using CSS rather than DTN | N/A | 11/12/2025 | Closed – CSS solution being developed
8 | Contacting consumer timescales - Is 20WDs now too long? | N/A | 22/01/2026 | Closed – agreed leave for now as ties in with Guaranteed Standards

## Slide 30: topics discussed - 2
Topic reference | Topic | Data check | Date discussed | Decision
9 | Re-registration SLA – should it be reduced / increased / remain the same? | 22/01/26 | 09/10/2025 | Closed - leave unchanged until CSS solution
10 | How is the cancellation of ESs working? | N | 22/01/2026 | Closed – no feedback in working group. Not required for CSS solution
11 | Customer service returners – is this still a valid reason? Does it need better definition or particularly steps? For example, should the ES Flag be used on re-registration? | 22/01/26 | 06/11/2025 | Closed – to remain until CSS solution. Will not be included in the CSS solution
12 | MHHS issues – for example – are there any questions or clarifications on the steps to follow if the gaining supplier migrates the MPAN but the losing supplier has not started migration yet? | N/A | 19/02/2026 | Closed – no raised
13 | Clause 5.3 - deleting metering reading history - cannot impact obligations to retain settlements data. Does this need to be clarified? | N/A | N/A - housekeeping | Closed – included in new CP - Will form part of shorter-term CP ahead of the CSS solution
14 | Consumer billing – should there be anything defined in the REC? For example, SLA on refunds by the Erroneous Supplier? | N/A | 19/02/2026 | Closed – not required and covered by wider SLC requirements
15 | Feedback on the SDEP process types – are they being used correctly? Does anything need to be added or removed? Note R0122 is progressing. | N/A | 22/01/2026 | TBC – to be investigated once R0122 completes the change process
16 | Awareness of options available after SDEP, if it doesn’t work – has anyone tried the disputes process? | N/A | 22/01/2026 | Closed - Guidance document to be updated

## Slide 31: topics discussed - 3
Topic reference | Topic | Data check | Date discussed | Decision
17 | Fraud proven figures are increasing – are the steps clear? What happens if consumer contacts another industry participant? | 22/01/26 | 06/11/2025 | Closed – included in new CP - Will form part of shorter-term CP ahead of the CSS solution
18 | Should the ES reason descriptions match for both fuels? Are the still easy to understand (for raising and reviewing the ES) | 22/01/26 | 06/11/2025 | Closed – included in new CP - Will form part of shorter-term CP ahead of the CSS solution
19 | Should the ES reason codes match for both fuels? | 22/01/26 | 06/11/2025 | Closed – leave until CSS solution
20 | Prepayment consumers – consideration of specific steps or clarifications for traditional and smart PPM consumers? | 22/01/26 | 06/11/2025 | Closed – no evidence
21 | Change of Occupier flag – any feedback on knock on impacts for ES? For example, if CoO flag used on a switch does it make the ES more difficult to resolve? | N/A | 22/01/2026 | Closed – no evidence
22 | SoLR – what happens if ES was before SoLR and the Supplier no longer exists? Does this need to be set out in Schedule 30? | N/A | 06/11/2025 | Closed – to be discussed as part of the SoLR working group. There is already some clarification in Schedule 30 clauses 4.7 & 4.8
23 | Change of Supplier reads – how is the process working? Does anything need to be clarified? Note I0205 / MHHS. Can be flagged cross code. | N/A | 19/02/2026 | Closed – no evidence
24 | Withdrawal process – any issues or problems that directly result in ES? | 22/01/26 | 22/01/2026 | Closed – confirmed current requirements are clear

## Slide 32: topics discussed - 4
Topic reference | Topic | Data check | Date discussed | Decision
25 | Annulment process – any issues or problems that directly result in ES? | 22/01/26 | 22/01/2026 | Closed – confirmed current requirements are clear
26 | Performance Assurance reporting – suggestions on improvements / tweaks / clarifications. Note topics above on alternative processes | N/A | 26/03/26. | Closed – recommendations made
27 | Review of timings throughout the process – for example ES rejected but switches to original supplier immediately, also look at interactions with annulments or withdrawal | N/A | 19/02/26 | Closed – remain unchanged until CSS solution
28 | Housekeeping Changes – for example move footnotes into relevant section of Schedule 30. | N/A | N/A - housekeeping | Closed – updated with version 3.1
29 | Flag on GES and EES to show period of ES | N/A | 11/12/2025 | Leave unchanged until CSS solution
30 | Updating escalation list – frequency – see Digital Service Provider | N/A | 09/10/2025 | TBC – potential to split the PTs based on Domestic Premise Indicator to be investigated
31 | Phone line – mandatory or not? Just SDEP | N/A | 19/02/2026 | Closed – confirmed phone line is required.
32 | Conversations with Ombudsman – need to include both suppliers | N/A | 19/02/2026 | Closed – recommendations made

## Slide 33: topics discussed - 5
Topic reference | Topic | Data check | Date discussed | Decision
33 | Added 09/10/25 – objections following an agreed ES | N/A | 19/02/2026 | Closed –will be resolved by CSS solution.
34 | Housekeeping of D0301 – change Customer to Consumer, ET to ES etc. | N/A | N/A - housekeeping | Closed – included in new CP - Will form part of shorter-term CP ahead of the CSS solution
35 | Added Nov 25 – is a separate process for microbusiness required | 22/01/26 | Tbc | Closed – added to CSS solution
36 | Discuss the introduction of a new Non-domestic only ES reason for TPI sales | 22/01/26 | Tbc – | Closed – added to CSS solution
37 | Depending on December 25 Working Group – discuss multi lateral ES | N/A | Tbc | Closed – will not form part of CSS solution. Remains unchanged until then
38 | Added 14/01/26 – check on ES Status – should the descriptions match? Are they still relevant? Specifically, T – is it ever used? | N/A | 19/02/2026 | Closed – included in new CP. Correct to T included in R0313
39 | Erroneous Switch and Vulnerable Consumers | n/a | 26/03/2026 | Closed – updated guidance provided

## Slide 34: Erroneous Switch Review: All Change Proposals
Following the completion of the I0237 working group, it was determined that I0237 would focus on the technical, CSS solution for the Erroneous Switch process, with two separate Change Proposals (R0313 and R0322) being raised to address legal drafting and quick wins.
I0237 – Erroneous Switch Review: CSS Solution
The current process for Erroneous Switch (ES) resolution has been reported as potentially failing some Consumers due to gaps within the process. ES obligations are a key Consumer-impacting process which facilitate the quick resolution of Consumer detriment as efficiently as possible and requires an end-to-end review including checking for alignment with Faster Switching, and Market-wide Half Hourly Settlement (MHHS).
R0313 – Erroneous Switch Review: Amendments to Clause 4.5
The current window for raising an ES is unnecessarily long, resulting in misalignment between formal industry processes and actual operational practice, and should have previously been reduced. This extended timeframe requires Energy Suppliers to continue monitoring and supporting legacy registrations well beyond their practical relevance, increasing operational and training overhead for exceptions that occur infrequently.
R0322 Erroneous Switch Review: I0237 Clarifications
The current ES drafting contains inconsistencies that can cause confusion and misunderstanding between Energy Suppliers regarding the applicable governance and process requirements, creating ambiguity around the correct contractual and operational framework. In addition, the I0237 Working Group has identified further required amendments to Schedule 30, highlighting that the existing drafting does not fully or accurately reflect intended process arrangements or correct terminology.

## Slide 35: Erroneous Switch Review: Proposed Solutions
Following the completion of the I0237 working group, it was determined that I0237 would focus on the technical, CSS solution for the Erroneous Switch process, with two separate Change Proposals (R0313 and R0322) being raised to address legal drafting and quick wins.
I0237 – Erroneous Switch Review: CSS Solution
The proposed solution for I0237 will be a technical, CSS solution. An initial CSS process map was developed utilising the I0237 working group. This is, however, subject to change as the Issue progresses through the technical process.
R0313 – Erroneous Switch Review: Amendments to Clause 4.5
Amend Schedule 30 – Resolution of Consumer Facing Switching and Billing Issues, Section B, Clause 4.5 to align the Code with evidence‑based operational practice, reduces unnecessary process overhead, and simplify Energy Supplier obligations
R0322 Erroneous Switch Review: I0237 Clarifications
General Updates include the following: Customer to Consumer, Transfer to Switch, Updating the Erroneous Switch Reason code description to dual fuel reasons where appropriate, and
clarify when the Erroneous Switch Flag should be and should not be used.

## Slide 36: R0313 - Erroneous Switch Review: Amendments to Clause 4.5
What is the scope?
Updating Erroneous Switch cut off from 24 months to 12 months.
Updating Schedule 30 and correcting Gas Status Response RET code T.
What stage is it at?
Currently with REC Legal team for review
What happens next
Will go through the full REC change process including Party impact assessment and consultation
Planned implementation date
To be confirmed
No earlier than November 2026 release
No later than any implementation of I0237

## Slide 37: R0322 – Erroneous Switch Review: I0237 Clarifications
Schedule 30
Changed Customer to Consumer, Transfer to Switch and MPAN to MPxN.
Added table of ES reason codes, name and description – should this be here or in the data item?
Clarified the description of ES reason “Technical”
Removed part of 5.3 to make sure it does not conflict with settlement obligations
Clarified when 6.5(d) should apply – do you agree?
ES flag data item
Clarified that this is the final step in the process
Clarified the enumerations are single letter
RET and gas data items
Updated Customer to Consumer, Transfer to Switch, Schedule 10 to Schedule 30, Current to New and Original to Old.
Amended ES reason descriptions to match electricity – values are unchanged
Amended Status Response to match electricity – values are unchanged
D0301 and electricity data items
Updated Customer to Consumer, Transfer to Switch
Amended ES reason descriptions to match gas – values are unchanged

## Slide 38: R0322 – Erroneous Switch Review: I0237 Clarifications
What stage is it at?
Currently undergoing Code manager initial assessment. Proposal Plan will be published and shared with the Proposal Plan.
What happens next
Will go through the full REC change process including Party impact assessment and consultation
Planned implementation date
To be confirmed
No earlier than November 2026 release
No later than any implementation of I0237

## Slide 39: New Performance Assurance Change Proposals
A new Change Proposal following the Erroneous Switch Review is also expected to implement updates to the Performance Assurance Reporting.
I/R0XXX – Erroneous Switch Review: Assurance Reporting Update
There is gap in the Erroneous Switch (ES) Performance Assurance reporting as the DTN does not provide MPXN level data up front. It requires individual ES permission before MPXNs are provided. However, CSS reporting does provide monthly MPXN level report. As such end-to-end monitoring of the ES process cannot be carried out at a MPXN level.
Solution: Updated Performance Assurance Reporting Catalogue (PARC) to mandate MPXN level data for all ES reporting. Housekeeping changes to the PARC to remove redundant flows from the ES reporting requirements.
The I0237 Erroneous Switch Review highlighted this as a “quick win” from the working group. This can be progressed while I0237 continues and alongside R0313 and R0322.

## Slide 40: 8. I0228 - ECOES API for Export MPAN Creation at Scale
James hardy

## Slide 41: I0228 – ECOES API export MPAN creation at scale
There is an open Information Request for this Issue (02 April to 08 May 2026), looking to establish the long term use case for such an API
The Code Manager is asking if Energy Suppliers can provide how many Export MPANs they have created throughout 2023 – 2025 that were not related to new developments or Feed In Tariff (FIT)
  Ideally numbers to be provided per DNO per month, so we have a rough gauge of how often the bulk MPAN creation process was required to be used
We are also asking for your experience in having to provide additional information to the DNO, and in using the bulk MPAN creation process including:
  Pain points
  If it was significantly different between different DNOs
Any questions, or you wish to request an extension to respond to the Information Request please email change.management@recmanager.co.uk

## Slide 42: 9. R0321 - DNOs Create Export MPANs for New Housing Developments
James hardy

## Slide 43: R0321 – dnos create export mpans for new housing developments
Proposed legal text – Schedule 27 RMP Lifecycle
3.1 Where a Distribution Network Operator:
creates a new connection to a Location from its Distribution System (unless the Metering Point is to be registered in the Central Meter Registration Service);
(b) agrees with an Electricity Supplier that a new Metering Point should be created in accordance with Paragraph 7;
(c) decides to enter a new Metering Point within its Electricity Retail Data Service; or
(d) is notified of an approved transfer from the Central Meter Registration Service to the Supplier Meter Registration Service in accordance with the BSCP68,
then the Distribution Network Operator it shall ensure that a record for a new Metering Point is entered within its Electricity Retail Data Service and sent to the CSS Provider in accordance with the interface table below. Where the Distribution Network Operator is aware that the Location will export electricity, the Distribution Network Operator shall create a new record for an Export Metering Point (as well as an Import Metering Point).

## Slide 44: R0321 – dnos create export mpans for new housing developments
Party impact assessment is open until 01 June 2026.
If you have any questions you wish to speak to the Code Manager about before responding, please contact change.management@recmanager.co.uk or caroline.freimuller@recmanager.co.uk

## Slide 45: 10. I0318 – Introduction of Consumer Consent Solution (CCS)
Harry firth

## Slide 46: Update on CCS
CCS Design Consultation update
All non-confidential responses published on 28 April 2026 on the RECCo website
RECCo currently reviewing all feedback to help refine the CCS design
Webinar to share key themes and insights at end of May
Formal RECCo response to be published at similar time
Recent CCS Topic Solution Groups
Wednesday 22 April: Tariff Interoperability
Thursday 07 May (Today): User Experience
Next group: Thursday 21 May, 10.00-11.30
  Customer Experience Guidelines & technical topic
Contact consumerconsent@retailenergycode.co.uk or fill in a form online to request an invite
Further information
REC Portal - Consumer Consent Hub

## Slide 48: 11. Issue tracker update
Florentina monea

## Slide 49: Issues tracker
Issue/ CP | Title | Lead | Update
I0240 | Data Alignment of Meter Information Through MHHS Migration | James Hardy | On 30 April 2026, the Code Manager published an updated version of the I0240 – Data Alignment of Meter Information Through MHHS Migration guidance document. The updated document includes revisions to improve the clarity of the scenario descriptions, updated scenario flowcharts, and minor typography amendments throughout.
I0296 | Registration ID Required for MHHS Appointments | Francine Peyroux-Sissoko | As part of I0296 the REC Code Manager have developed a process to provide Energy Suppliers the Registration ID for Metering Points that have not been through a Central Switching Service (CSS) Registration Managed Switch. This is to allow Energy Suppliers that may not hold the Registration ID for these Metering Points to populate the Market-wide Half Hourly Settlement (MHHS) Agent Appointment Messages required to initiate a MHHS Migration. The solution went live from 05 May 2026. From this date Energy Suppliers currently undertaking MHHS Migrations and requiring this information are asked to provide detail of the MPIDs they require the data for to enquires@recmanager.co.uk . The data will then be provided via upload to the REC Portal.
I0312 | Review of Export Meter Work Arrangements | Bela Ashworth | The first meeting of the new I0312 – Review of Export Meter Work Arrangements working group took place on 06 May 2026. The meeting minutes will be published no later than 13 May. The second meeting has been scheduled for 03 June (11:00 – 12:30). If you would like to attend this working group, please contact us at change.management@recmanager.co.uk.
I0314 | Crossed Meters Process: Clarifications and Support | Flo Monea | Information Request to close on 08 May 2026. The Code Manager will assess the responses received and bring back I0314 to CHIG in June for discussion.

## Slide 50: June release webinar
The June Release Webinar is scheduled for Wednesday 03 June from 10:00 to 10:45.
The Webinar will include an overview of the Change Proposals included in the June 2026 REC Release, along with the opportunity to raise questions to the Change Delivery and Release team.
Agenda items include:
Overview of the Change Proposals included in the June 2026 REC Release
Post Implementation Support
Q&A
If you have specific questions that you would like to be covered in the session, you can contact the Code Manager by email, and we will endeavour to address your points, either at the event or in advance.
For more information on the webinar, or to secure your place, click here.

## Slide 51: 12. Any other business

## Slide 52: Next meeting: 04 June 2026 Thanks for attending