## Slide 1: MHHS Expedited Change – Responsible Committee approach

## Slide 2: EXPEDITED code change scenarios
M8 required change
Early Life Support & Transition
Pre Go-Live -
  Post Go-Live -
I0241 captured incremental code drafting changes not approved as part of R0209
Further late change may still be required for M8 (Go-Live)
  Issue Resolution Group – established under MHHS Programme governance via Programme Change Request, CR-062
  To be stood up when required under extraordinary circumstances to resolve cross-service, cross-code issues that impact MHHS implementation or have significant Consumer detriment
  Fully formed solutions with legal text to be agreed under IRG governance
  REC representation at IRG as code body and service provider
With Authority for decision

## Slide 3: MHHS Change Handling Overview
We will use existing proven REC Secretariat processes:
REC ex-committee process via collaboration space for MHHS changes. Notice is given 5 working days (ToRs) in advance.
If Expedited process is needed:
CP submitted and accepted
Assessment and report development
1-2WD Finalise and publish
Paper Day window (Report publication)
1-2WD Change Panel members review report; Industry comments
CP presented at Change Panel
0WD Change Panel decision
Prepared in parallel with solution
Consultation published
Authority Decision
Consultation if required (WD TBC)
1-2WD Consultation responses processed
0wd Responsible Committee decision & referral
1-2WD Change report; paper day window
Prepared in parallel with solution
0WD
Governed under the flexibility of the change process set out in Schedule 5 – no separate urgent change process
Either
  Ofgem raises SCR CP, or
  Code Manager determines Urgent status following change being raised, according to Authority urgent criteria
Proposal plan can be set to meet SCR directed timetable or urgency requirements
Pre-requisites:
Fully formed with solution developed and legal text developed pre-submission
Impact/risk assessed by the MHHS Programme (IRG)
Timings provided are shortest possible and subject to Ofgem support and Change Panel approval of Proposal Plan
Change Panel members notified, and extraordinary meetings stood up as soon as requirement known - In exceptional circumstance 3 hours notice

## Slide 4: Change panel asks:
Meetings can be held with <5WD notice
Paper review period can be shortened
Change Panel may be the responsible committee for any urgent Change Proposals that would normally be delegated to MEP or TEP
Attendees:
REC Panel, MHHS leads, service providers
Communication:
  Email (MHHS Lead & Service Providers) + Collaboration space alerts (Panel Members)
  Papers via portal or email (if short notice)
Decision meeting time agreed early
  Aim to use existing scheduled meetings, or Tuesday afternoon timeslot as first options