## Slide 1: REC ISSues group
09 June 2023

## Slide 2: 1. Introduction and agreement of agenda
Shelley rouse

## Slide 3: Agenda For today
 | Agenda Item | TIME | LEAD
1 | Introductions and Agreement of Agenda | 10:00 | Chair
2 | Data Cleanse Update DC9 – Customer wants related MPANs to be unrelated to allow switch to new supplier | 10.05 | REC Performance Assurance Team
2a | Data Cleanse Update • Data cleanse reporting | 10.20 | REC Performance Assurance Team
3 | Code Road Map Update | 10.30 | REC Technical Services Team
4 | Change Update R0092 R0006 SDEP-missing MTDs | 10:45 | REC Change Team
5 | Rig Issues Update – Issue 14 Issues identified with communicating with ‘white-label’ Suppliers. Escalations are not able to be followed. | 10:55 | Lead Analyst
5a | RIG Issues Update – Issue 15 Early addition of ‘Expected Connection Type’ in to SDEP New/Additional MPAN request. | 11:05 | Lead Analyst
5b | RIG Issues Update – Issue 16 • GES Search returns showing no REL or UPRN. These meters are also not registered in CSS. Is this an issue that is being experienced by other market participants and how can it be resolved? | 11.15 | Lead Analyst
6 | AOB | 11:25 | All
7 | Close | 12.00 | Chair

## Slide 4: 2. Data cleanse update issue DC9 - Customer requests related MPANs to be unrelated to allow switch to new supplier
REC performance assurance team

## Slide 5: Data cleanse issue DC9 - Customer requests related MPANs to be unrelated to allow switch to new supplier
Example query:
Site has 2 MPANs that are currently related.
One MPAN is energised with a meter (24/7 supply), the other MPAN is de-energised with a meter (heating circuit). The de-energised MPAN has not been used for since the electric heating was removed.
The customer wants to switch supplier but the new supplier won’t offer the same tariff if they are required to take both MPANs so the customer wants them unrelated.
The customer also doesn’t not want to pay to have the second unused meter removed which would allow them to be unrelated by the Supplier.
If the Supplier unrelated these MPANs it would result in them appearing in the exception reports and is not in line with the principle of related MPANs.
If the customer then ever re-energised the second MPAN they would need to be brought back together if they were with different suppliers.
So is it acceptable for suppliers to unrelate MPANs where the off-peak circuit has been de-energised for a period of time (tba) and the customer refused to have the unused meter removed due to the cost.
They may have never used it since they moved into the property.
If it is agreed that these MPAN can be split/remain split then we need an exception code to report these against and the rules around the code that aren't onerous on the consumer.

## Slide 6: DATA CLEANSE SPRINT 1
LEWIS WILLIAMS

## Slide 7: Overview
Key Actions & Dates
PAB approved targets for the first sprint - 30 May 2023
Code Manager to communicate targets to industry - 9 June 2023 newsletter & RIG meeting, and email comms
3-month performance review - September 2023
Sprint ends – December 2023
Benefits
Alignment of efforts across industry
Focused resourcing
Long-term and sustainable reduction
Approach
A sprint-based approach, selecting a small number of reports per sprint
Sprints of 3-6 months
Pot reduction targets approved by the PAB
Monthly progress updates shared by the Code Manager at the RIG
PA Webinar Recording available here

## Slide 8: Sprint 1 Targets
Report | Approved Target
Invalid Electricity MAP ID | 10% of current pot value i.e. 404 total meter points (based on May reports)
Report AR3C - Active Relationship/Unrestricted Standard Settlement Configuration (SSC) | No MPANs over 12-months old Less than 5% of MPANs (or 1 MPAN if small population) over 6-months old Less than 25% (or 1 MPAN if small population) over 3-months old
Report 3A Unflagged - related MTC(s) that are not in an active relationship | No MPANs over 12-months old Less than 5% of MPANs (or 1 MPAN if small population) over 6-months old Less than 25% of MPANs (or 1 MPAN if small population) over 3-months old

## Slide 9: Smart Meter Type/MTC Mismatch report
LEWIS WILLIAMS

## Slide 10: Smart Meter Type/MTC Mismatch report
The issue of MTC mismatch for smart meters was first raised in February 2020 through the MRA IREG.
It was then brought through into the DWG in March 2020, and the production of this report was agreed as industry believed it posed issues for switching.
The requirement for smart meters to be set with a credit MTC was originally stated within the MRA DTC Annex C document. This document was moved under the REC and can now be found on EMAR as the ‘Legacy DTC Annex C’.
On transition, it was agreed the report would continue to be produced under the REC Code Manager arrangements.
Feedback has been received from Parties in recent months as to whether this issue still poses any negative impact.

## Slide 11: 2A. Data cleanse update Data Cleanse reporting
REC performance assurance team

## Slide 12: 3. Code road map update
REC technical services team

## Slide 13: Latest news
Roadmap launched end March 2023
Presents priority areas for evolving the REC for maximum benefit to stakeholders
Set out 35 ‘epics’ RECCo and the Code Manager planned to work on in the first quarter
2 months in:
  8 epics complete
  33 in progress
Preparation underway for roadmap refresh end June 2023

## Slide 14: Completed epics
Theme | Sub-theme | Epic | conclusion
Energy Theft | Theft Forum | Re-establish Dedicated Theft Expert Group | Energy Theft Reduction Expert Group set up and convening - detail on REC Portal
Evolution of REC Services | Secure Data Exchange | Secure Data Exchange Portal functionality review | SDEP Review recommendations approved and six Change Proposals raised
Evolution of REC Services | Secure Data Exchange | Solution Development for Secure Data Exchange Portal (SDEP) | SDEP Review recommendations approved and six Change Proposals raised
Evolution of REC Services | CSS Operations | CSS early life issues rectification | Five Change Proposals raised
MHHS | Energy Enquiry Service | Analysis of the Energy Enquiry Service (EES) Data Processing Procedure | 
Policy Initiatives | TPIs | Analysis for Possibility of a REC Governed Code of Conduct | Workshops held in March, output available on RECCo website. Next steps include drafting TPI CoP and developing assurance approach
Policy Initiatives | TPIs | Publish Communications for Findings of Industry Workshops Regarding Third-Party Intermediaries (TPIs) Governance | Workshops held in March, output available on RECCo website
PSR | PSR improvements | Publish Communications for Analysis and Solution Development for Improving Priority Services Register (PSR) | Paper available on RECCo website Next steps to map as-is and potential end-to-end journeys; stakeholder engagement plan in place.

## Slide 15: Epics in progress
  Set Baseline Expectations for Data & Digitalisation Strategies
  Business Case for API Gateway & Microservices Architecture
Evolution of REC Services
Energy Theft
Data & Digitalisation
Architecture
Consumer Consent
  Publish Findings of ODCC Work for Consultation
Open Data
  Solution Development for Achieving Open Data for REC Controlled Data
  Provide Metadata Standard for Data Asset
  Identify Data Sources for Open Data
  Analyse Data Sources for Open Data
Awareness
Data Driven Detection
Incentive Schemes
Theft Forum
  Raising Awareness of Energy Theft for Consumers
  Raising General Awareness of Energy Theft Across Industry
  Obtain Smart Meter Data, relevant to Energy Theft
  Solution Development for Energy Theft Data Portal
  Improvement To Energy Incentive Scheme
  Implement Energy Theft Stakeholder Forum
Code Manager Services
Enquiry Services and Green Deal
Evolution of REC Services
  Analysis/Review of Code Manager Services
  Analysis for Evolution of Gas and Electricity Enquiry Services and Green Deal Central Charging Database
  Complete Stakeholder Survey and Define Plan for Improvement

## Slide 16: Epics in progress
  Analysis of CSS Management of Changes in Market Roles and Data
  Solution Development for CSS Market Management Procedures
Priority Services Register
Policy Initiatives
Market Wide Half Hourly Settlement
Central Switching Service
Engagement
  Engagement With Stakeholders Regarding MHHS Programme
Impacts and consequential changes
  Data Specification – MHHS
  MHHS REC Products
  REC Updates For Implementation of New Target Operating Model
  Consequential Changes on Market Arrangements from MHHS Programme
  Impact Assessment of MHHS Programme on REC Services
Net Zero
Other
  Progress Towards a Net-Zero Company
  Develop Net-Zero Target and Strategy Report
  Monitor Net-Zero Related Activities
  Development of Procurement Principles
Vulnerability criteria/identification
PSR improvements
  Gap Analysis for Vulnerability Criteria Across Industry
  Assessment of Other Industry Activities - 'Support for All'
  Analysis of Consumer Journeys Relating to Application Process for PSR
Post MHHS go-live
  MHHS Post go live review - discovery
Testing and readiness
  Solution Development for Achieving Operational Readiness for MHHS Programme

## Slide 17: epics due to commence Jul-Sept 2023
Theme | Sub-theme | Epic | conclusion
Data & Digitalisation | Consumer Consent | Consumer Consent Industry Business Case | FOR: REC Parties WHO: What to understand the business case and how a centralised consumer consent mechanism would work OUR: Consumers IS/ARE: Get value for money and control of their consents THAT: increases trust in the energy sector
Data & Digitalisation | Architecture | Develop a REC Digital System Map | FOR - All Stakeholders WHO - Want better visibility of the energy systems to respond quicker to any issues OUR - Potential Future Work IS/ARE - Clear with all stakeholders THAT - Stakeholders understand the importance of have as much visibility and information about the energy systems
Data & Digitalisation | Architecture | Minimum Level of Basic Data Security | FOR - Consumers & Suppliers WHO - Want to ensure that their personal information and data is safe and secure from threats OUR - Potential Future Work IS/ARE - Clear with all stakeholders THAT - Stakeholders understand the importance of ensuring the data is sufficiently protected
Subject to review for June 2023 refresh

## Slide 18: epics due to commence Jul-Sept 2023
Theme | Sub-theme | Epic | conclusion
Energy Theft | Data Driven Detection | Integration of Tampering Alert Alarms Data into Theft Estimation Methodology Model | FOR: REC Parties, RECCo, BEIS, Ofgem, Consumers, Consumer Bodies (e.g., Citizens Advice, Which etc.) WHO: Want to improve the TEM by incorporating data for Tampering Alert Alarms OUR: Ambition for providing a reliable figure for the financial impact of Energy Theft to the industry IS/ARE: To ensure that the Tampering Alert Alarms data is readily available and integrated into the TEM THAT: The industry can confidently gauge the impact of Energy Theft and therefore determine the appropriate level of action required
Energy Theft | Data Driven Detection | Review data sources and create business case / approach for Theft Detection System | FOR: REC Parties, RECCo WHO: Want to create a business case for the development of an Energy Theft Detection System OUR: Aim of limiting the impact of Energy Theft on the industry IS/ARE: To develop a business case THAT: The potential of implementing an Energy Theft Detection System can be fully evaluated
Energy Theft | Data Driven Detection | Engagement with Industry for Data Driven Services for Energy Theft | FOR: REC Parties, RECCo, Ofgem, BEIS, Consumer Bodies (e.g., Citizens Advice, Which etc.), Consumers, Non-Industry Agencies WHO: Want to gauge the interest and support across industry for a more data driven service to detect scenarios of Energy Theft OUR: Aim of limiting the impact of Energy Theft on the industry IS/ARE: To provide improvements where necessary THAT: The services can assist in dealing with cases of Energy Theft by utilising data
Energy Theft | Data Driven Detection | Back testing of theft detection | FOR: RECCo, REC Parties WHO: Want to understand how accurate modern data driven detection methods can be OUR: Business cases IS/ARE: containing accurate back test results for theft detection THAT: Provides a strong basis for a trial of a theft detection system
Energy Theft | Enforcement | Empowerment for Parties to Take Action on Energy Theft | FOR: REC Parties, Service Providers, Energy Suppliers WHO: Want industry parties to be more empowered and have knowledge to know what to do once a situation of Energy Theft has been identified OUR: Responsibility for minimising Energy Theft IS/ARE: To provide Industry Parties with support/guidance through knowledge sharing and incentives THAT: Industry Parties are actively able to investigate and take action against Energy Theft

## Slide 19: epics due to commence Jul-Sept 2023
Theme | Sub-theme | Epic | conclusion
Policy Initiatives | Codes Reform | Stakeholder Engagement | To be created
Policy Initiatives | Debt | Earlier identification of customers going into debt | FOR - Suppliers WHO - Are not aware they have gone into debt and not been put onto repayment plan OUR - Potential Future Work IS/ARE - Clear with all stakeholders THAT - Stakeholder’s understand the importance of informing customers as soon as possible that they have gone into debt
Policy Initiatives | Prepayment | Prepayment switching | For - Suppliers & Consumers Who - Lose the credit balance on their meter when they change suppliers Our - REC obligations and supporting guidance Is/Are - Clear with all stakeholders That - consumers' money is protected and any balance is returned promptly
Policy Initiatives | Prepayment | Prepayment emergency top ups | FOR - Suppliers and consumers WHO - make emergency top ups OUR - REC obligations and supporting guidance IS/ARE - providing an infrastructure for all stakeholders THAT - payments are allocated accurately and promptly
Subject to review for June 2023 refresh

## Slide 20: Potential new epics
More granular theft epics, covering:
  TDIS Phase 2
  TDIS data quality review
  Review Schedule 8 (Unbilled Energy Code of Practice)
  Creation of Category 3 guidance documents
  Review of day-to-day engagement between REC Parties and Code Manager
  Post go-live review of the energy theft hub
Service Provider SLAs
Enquiry Service improvements
Aligning gas/electricity provisions
Redrafting for majority smart meter population
Merging footnotes into main body text in REC documents

## Slide 21: First quarter Headlines
SDEP Review concluded – six CPs raised
CSS early life issues – five CPs raised
Energy Theft Reduction Expert Group set up, Energy Theft Forum to meet, and smart meter data being sourced
TPI governance – workshops held, CoP being drafted
PSR – paper published, journeys to be mapped
Consumer consent – industry paper due June 2023
Open data – project initiated, engagement plan drafted, R0118 raised
REC Services – summer events to be held to engage with stakeholders

## Slide 22: Roadmap refresh
Due to publish 30 June 2023
Feedback invited on:
  Roadmap process so far
  Priorities for July-Sept 2023 and Oct-Dec 2023
  Ideas for new epics
  Roadmap presentation and communication
Committee updates
Questionnaire running til 20 June
OAM discussions
Bulletin articles – link to questionnaire
Enquiries@recmanager.co.uk

## Slide 23: 4 Change Update r0092
REC change team

## Slide 24: R0092 – DCC Service Level Agreements for the Switching Incentive Regime
This change seeks to review the service levels associated with the CRS Provider under the Switching Incentive Regime. It relates to R0025 where performance charges were introduced against current SLAs for the DCC.
The current scope of SLAs to be reviewed are in respect to message response targets, incident management targets and gate closure targets.
The solution development phase of the change will be conducted via a workgroup and the first meeting is on 15 June 2023.
We are encouraging industry engagement outside of the workgroup so if you have questions, or wish to input, contact elise.handy@recmanager.co.uk or change.management@recmanager.co.uk.

## Slide 25: R0006 – Missing meter technical details
Situation: On a Switch with a concurrent change of gas/electricity Metering Equipment Manager (MEM), and the Meter Technical Details (MTD) are not received by the Gaining Supplier’s MEM, there is no defined escalation process available to Gaining Suppliers to obtain, so emails and inappropriate SDEP Process Types may be used as parties try to find ways to communicate and resolve issues.
Impact: Consumers, Suppliers, and other industry Parties, e.g. to complete the setup of the customer’s account and billing records.
Change Process: working group met and developed a solution around MEM communications (Solution 1). Proposer favours a Supplier-only solution (Solution 2).

## Slide 26: Solution 1 - MEM
Gaining MEM requests MTDs – D0170 (as now)
Losing MEM sends D0382 with rejection reason code
If no MTDs available
Gaining MEM raises SDEP query with Losing MEM
Gaining MEM escalates SDEP query
If SDEP query not resolved
If neither MTD or D0382 received
Benefits:
Losing MEM can cite reason for no MTDs (helps with decisions on how to remedy) – avoids confusion from blank D0150s being sent. Eight codes identified.
SDEP message format is standard and has audit trail (unlike emails) and may support efficient investigation/rectification
2WD SLA for sending [MTDs or] rejection flow provides prompt confirmation of situation for Gaining MEM
Could also be used where is no switch, only change of MEM
May support the MHHS data cleanse?
Providing short timescales will support rectification before Losing MEMs remove MTDs from their systems
Solution could include guidance on creating new MTDs where they cannot be obtained
Complexities / issues:
MEM being added as SDEP user
System changes for new flows/data items
Specific reason codes is useful adds complexity and risk of wrong code being used
Solution not necessary for smart segment post MHHS
Won’t address every situation e.g. where it’s not clear if site is HH/AMR or NHH (D0313), flows being overwritten

## Slide 27: Solution 2 - Supplier
Gaining MEM requests MTDs – D0170 (as now)
Gaining Supplier raises SDEP query with Losing Supplier
Gaining MEM escalates SDEP query
If SDEP query not resolved
If MTDs not received
Benefits:
Suppliers are existing SDEP users
Only change to Market Messages are new SDEP Process Types (no change to DTN)
SDEP message format is standard and has audit trail (unlike emails) and may support efficient investigation/rectification
Complexities / issues:
No opportunity for Losing MEM to provide information on cause of missing MTDs
Does not address blank, misleading or partial flows being sent if MTDs not available
Relies on Gaining MEMs communicating clearly with Gaining Suppliers
Only provides for concurrent Switch / Change of MEM
Solution not necessary for smart segment post MHHS
Won’t address every situation e.g. where it’s not clear if site is HH (AMR) or NHH
Gaining MEM reports missing MTDs to Gaining Supplier
Communication method agreed between Supplier / MEM

## Slide 28: Next steps
Include Solution 2, new Supplier SDEP Process Types in recent Change Proposal R0121 - SDEP Review Improvements (1) - Process Types and escalations
Withdraw R0006 – would become available for adoption to progress a MEM solution

## Slide 29: 5. RIG ISSUE NO.14 Issues identified with communicating with ‘white-Label’ suppliers. Escalations are not able to be followed
REC lead analyst

## Slide 30: 5A. RIG ISSUE NO.15 Early addition of ‘Expected Connection Type’ in to SDEP New/Additional MPAN request
REC lead analyst

## Slide 31: early addition of ‘expected connection type’ into sdep new/Additional mpan request
ISSUE SUMMARY
The Connection Type data item is one of the new data items being introduced into SMRS on 30/06/23 through BSC CP1568. This and R0066 which adds the items into EES are enabling changes for MHHS.
The Connection Type provides information as to whether an MPAN is CT or Whole Current and the voltage for CT MPANs.
The REC MHHS Stakeholder Advisory Group (MSAG) agreed on 19/04/23 that the Expected Connection Type should be added to the New/Additional MPAN Request within SDEP as part of the amendments required for MHHS Go-Live. (expected March 25)
It was agreed that the Expected Connection Type would provide the DNO with useful information that would aid in setting an accurate LLFC / DUOS Tariff ID for MPAN creation.
It was further discussed whether this item would be useful in the pre-MHHS arrangements if added when the Connection Type goes live from June 23.
As pre-MHHS processes are outside the remit of MSAG an issue was raised for RIG to consider whether the ‘Expected Connection Type’ should be added to the New/Additional MPAN request prior to MHHS go-live.

## Slide 32: 5B – Issue No.16 GES search returns showing no REL or UPRN. These meters are also not registered in CSS. Is this an issue that is being experienced by other market participants and how can it be resolved?
REC lead analyst

## Slide 33: Loqate and gb group plc
Who we are
  Global data and software services within 3 business units:
  Location Management (Loqate)
  ID Verification
  Fraud
  https://gbgplc.com https://loqate.com
Background in UK energy sector
  Utilities Register since deregulation in 1995 – cleanse and match DES and EES
  Now a TPI Service Provider
  Utilities Register v2.0 - search, merge and verify using EES and GES
  Clients include TPI's (Brokers and PCW's) and Energy Suppliers

## Slide 34: CSS DATA ISSUES (VIA ees & ges)
GES/EES user since July 2022
Identified many service and data-related issues with both services
  Our UR product overcomes many of these issues.
  Submitted 4 change proposals relating to the enquiry services.
Address Data issues
  Matching discrepancies.
  Registration Issue: Missing UPRN's.
  Failed/erroneous switches as a result of data problems are our customers greatest concerns (as well as wanting 'happy path' switching journeys).
• Support Channels
  REC Service Desk, Xoserve and C&C
• Escalated support
  SOIF (Switching Operator Issues Forum) - mainly concerned with CSS issues
  No access to CSS/DCC Support for data related queries.

## Slide 35: aob

## Slide 36: Rig a.o.b. – IMPLEMENTATION OF Change R0021/R0101 – INFORMATION REQUIRED FROM dno’S, SUPPLIERS AND MEM’S
09 June 2023

## Slide 37: Rig a.o.b. – IMPLEMENTATION OF Change R0021/R0101 – INFORMATION REQUIRED FROM dno’S, SUPPLIERS AND MEM’S
Required information to be provided by Party type by 14 June 2023
Distribution Network Operators (DNO’s) – per Market Participant Identifier (MPID) - 1
Suppliers - per Market Participant Identifier (MPID) – 16
Metering Equipment Managers (MEM’s) - per Market Participant Identifier (MPID) - 4
MEM Name | MEM MPID | MEM Tel.no. | Applying to be a SIP, and if so when to start?
DNO Name | DNO MPID | DNO Tel.no. | Date to process Market Messages?
Supplier Name | Supplier MPID | Reports of Danger (interim & Enduring) | Reports of Damage (interim only) | Reports of Meter interference (interim only) | Meter Subsequently Re-Energised (interim only) | Smart Comms can’t be re-initiated (interim only) | Date to process Market Messages?

## Slide 38: Next meeting: 14 July 2023 Thanks for attending