## Slide 1: REC Issues group
11 October 2024

## Slide 2: 1. Introduction and agreement of agenda
Shelley rouse

## Slide 3: Agenda For today
 | TITLE | TIME | LEAD
1 | Introductions and Agreement of Agenda | 10:00 | Chair
2 | Actions Log | 10:05 | Chair
3 | Data Cleanse Sprint 3 Update | 10:20 | REC Performance Assurance Team
4 | Data Cleanse Update | 10:35 | REC Performance Assurance Team
5 | Change Issues Update | 10:50 | REC Professional Services Team
6 | AOB | 11:05 | All
7 | Close | 11:30 | Chair

## Slide 4: 2. Actions log
Chair

## Slide 5: Actions log
ACTION REF. | ACTION | OWNER(S) | UPDATE | STATUS
RECRIG_24_0913_04_01 | The Code Manager to investigate providing a list of Unique Identification Letters for MEM seals. | REC Code Manager | An update will be provided at the RIG meeting on 11 October 2024.. | Open

## Slide 6: 3. data cleanse sprint 3 update
Rec performance assurance team

## Slide 7: Data Cleanse Sprint 3
Data Cleanse Sprint 3 will take place from the 1st October 2024 – 31st March 2025.
Interim progress review after the December 2024 month-end reports are issued on 8th January 2025. Parties who have not made sufficient progress against the targets at this point may be contacted by the Code Manager.
The March 2025 month-end reports, due to be published on 7th April 2025, will be used as the final snapshot to determine each Party’s compliance with their target.
Performance Assurance Techniques (PATs) may then be applied to Parties that have not met their sprint targets.
*Due to delays in obtaining the necessary data for the new MTD items we are proposing deferring the introduction of this report by two months to allow sufficient time for analysis to determine the target and produce required reports.
Report | Impacted Parties | Targets
New MTD items (ESME ID, Meter Location, Number of Register Digits) | Suppliers | TBC – See above*
Invalid Topline (invalid combination due to SSC or PC) | DNOs and Suppliers | 0 for Suppliers 80% reduction for DNOs
CDSP Metering Parties reconciliation inconsistencies in Model, Manufacturer and MSN | MAMs and Suppliers | 60% reduction in MPRNs with all 3 data items mismatched
Energised no Meter (>1 month old) and Invalid MAP ID | Suppliers | 0 by mid-sprint

## Slide 8: 4. data cleanse update
Rec performance assurance team

## Slide 9: 5. change issues update
Rec professional services team

## Slide 10: Issues Update
28 Issues raised since improvements following Code Manager review was implemented in June
2 new accepted 25/09/24
22 at assessment stage which includes activities such as RFI’s, establishing working groups, meeting with proposers and Service Providers, progressing Issues through Theft Issues Group, defining and developing through Change Issues Group, Technical assessment and developing and publishing Change Reports and Change Plans
1 at Proposal Plan Approved Stage
2 out for Party Impact Assessment
1 on hold

## Slide 11
Current Status | Vol | Update
New | 2 | I0214: New Issue accepted on 25/09/24
 |  | I0215: New Issue accepted on 25/09/24
Assessment | 22 | I0172- RFI was issued and closed in August, responses have been reviewed and will be going to the next Change Issues Group on 3/10
 |  | I0174, I0175, I0167, I0187 – These Issues are being discussed and developed through monthly Theft Issues Group meetings.
 |  | I0179 – Technical assessment has been completed and Service Provider Assessment is to be completed
 |  | I0180 – Change Plan to be presented at 15/10 Change Panel
 |  | I0184, I0198 – Solution investigation, meetings with Service Providers and discussions with proposer on next steps.
 |  | I0189 – Ongoing meetings with the Proposer to discuss previous work that has already been done on this topic
 |  | I0186, I0190, 10191, I0194, I0213 – Initial assessment
 |  | I0195 – Will be progressed under the Data Access Process implemented as part of R0118
 |  | I0196 – Ongoing meetings with the proposer to gather more requirements in order to progress the change
 |  | I0197 – To be presented at Change Issues Group on 3/10
 |  | I0199 – To be taken to the Change Issues Group on 3/10 to combine with R0172

## Slide 12
Current Status | Vol | Update
 |  | I0200: Taken to Change Issues Group in September, Working group is to be established in November. Comms has gone out to ask for members.
 |  | I0205: On hold whilst MHHS Programme CR056 is progressed to consider whether solution can be delivered under the programme.
 |  | I0212: Code Manger assessment completed, meeting with proposer 15/10 on next steps.
Proposal Plan Approved | 1 | I0168: Proposal plan approved and Solution Development to be completed by the end of October.
Impact Assessment | 2 | I0173 – Solution Development Report and Party Impact Assessment published and due to close on 4/10
 |  | I0193 – Party Impact Assessment opened and due to close on 11/10
On Hold | 1 | I0204 - This Issue is on hold while MHHS CR056 progresses.

## Slide 13: 6. aob
all

## Slide 14: Next meeting: 08 November 2024 Thanks for attending