## Slide 1: REC Issues group
08 May 2026

## Slide 2: 1. Introduction and agreement of agenda
Kev Duddy

## Slide 3: Housekeeping
Competition Act compliance
Meeting is recorded
Free discussion of ideas
Any other AOB?

## Slide 4: Agenda For today
 | TITLE | TIME | LEAD
1 | Introductions and Agreement of Agenda | 10:00 | Chair
2 | Performance Assurance Update | 10:10 | Code Manager
3 | Assurance on Market Messages Changes | 10:30 | Code Manager
4 | Provision of CSS Registration IDs to Support MHHS Migration | 10:50 | Code Manager
5 | AOB | 11:00 | All
6 | Close | 11:10 | Chair

## Slide 5: Outstanding actions
Action Ref | Details | Owner | Date Raised | Target Completion Date | Updates provided to RIG Members | Status
RECRIG_26_0213_03_01 | The Code Manager agreed to review previous work on Address Line 1 population and industry guidance, to assess whether the guidance should explicitly allow or prohibit BNO entries. | Code Manager | 13/02/2026 | 08/05/26 | The Code Manager has published an Update to Plan, providing a new Proposal Plan that would take off I0200 from being On Hold. This Update to Plan was approved by REC Change Panel at their meeting on 21 April 2026. As part of this Update to Plan, the title has been amended from 'Improving Address Management Targets' to 'Review of the REC's Address Management Service' to align with the amended scope following the RECCo CRS Improvement Plan. All existing links and references will remain the same.. | Open
RECRIG_26_0213_03_02 | The Code Manager also agreed to investigate historical change proposals relating to BNO identification and republish the link to the address guidance in the next meeting papers. | Code Manager | 13/02/2026 | 10/04/26 |  | Open
RECRIG_26_0213_05_01 | The Code Manager and RECCo to provide guidance on the new Data Error Management Issue Log process and how/where REC Parties can interact with it. | Code Manager/RECCo | 13/02/2026 | 08/05/26 | An update will be provided at the meeting on 08 May 2026. | Open

## Slide 6: Outstanding actions continued
Action Ref | Details | Owner | Date Raised | Target Completion Date | Updates provided to RIG Members | Status
RECRIG_26_0213_05_02 | The Code Manager and RECCo to provide clarification on the objective and requirement underlying the introduction of a Data Error Issue Log separate to the existing Change Process - Issue Log | Code Manager | 13/02/2026 | 08/05/26 | An update will be provided at the meeting on 08 May 2026. | Open

## Slide 7: 2. Performance assurance update
Code manager

## Slide 8: Updates to Reports
Report Changes
ECC Data is now provided after EoD on day 1, with extract run at 19:00.
Cut-off for switches therefore includes items in day 1 closure – i.e. as of day 2.
Suggestions for Updates
A party has reached out to suggest the field GSP be added to the below reports:
  Invalid MAPID Current
  Invalid MAPID Installing
  Plot Addresses
  Plot Addresses D
Do Parties agree on wanting this additional field?
Are there any other fields that should be added to these reports, or any other report changes that should be considered?

## Slide 9: Sprint Updates
Reminder that the May reports will be used to evaluate the sprint end for Sprint 5
Sprint 6 Scope
Recently consulted on Data Cleanse activity including cost/benefit of activity. Thank you to all those that responded.
This provided clear evidence that there was a continuing need to cleanse the following, which we propose to include in Sprint 6:
  Energised no meter – Target: Reduction of pot value to zero, excluding MPANs that have been energised within one month of the close of sprint
For three reports, evidence was more mixed. Based on discussions with PAB we have been asked to raise clarifying changes to be clear on the mandatory fields, as well as continue with the associated cleanse:
  Invalid Topline – Target: No more than 20% of the report items over one month old. No items over 2 months old
  Missing Meter Location - Target: no meter point with a data of meter installation over 6 months old with the meter location not populated.
  Missing ESME ID - Target: no meter point with a data of meter installation over 6 months old with the ESME ID not populated.

## Slide 10: Sprint Updates
In parallel we will be continuing to produce the following reports and believe action is taken but is best managed outside the sprint through other PATs:
  MEM-EES Reconciliation Differences
  Gas CDSP Reconciliation
Are there any other data cleanse issues that Parties would like to suggest for inclusion in the next sprint?
Note given more limited scope we are considering a 3 month sprint – party feedback is welcomed.

## Slide 11: 3. assurance on market message changes
Code manager

## Slide 12: Assurance on Market message changes
Issue raised: Flows failing following a Change Implementation to a Market Message.
Discussion Points:
Do Parties feel that there are often teething issues following a change implementation of market messages?
Do Parties feel that REC assurance should monitor readiness for such changes?
Is there anything else Parties feel should be considered?
Background:
During M10 implementation a Party identified that several Market Messages failed due to Data Transfer Service (DTS) Gateways not being configured
This impacted the new version of the D0303 (Notification of Meter Operator, Supplier and Metering Assets installed / removed by the MOP to the MAP).
Some MOAs and MAPs were unable to send or receive the new version of D0303.
The Party feels it would be useful for the REC to ensure all impacted Parties have updated their DTS Gateways to recognise new version/structures before the proposed go-live date.
Considerations:
MAPs are not REC parties so in this instance the assurance would have been limited to MOAs.
The DTS Gateway is not governed by the REC.

## Slide 13: 4. Provision of CSS Registration Ids to support MHHS migration
Code manager

## Slide 14: Provision of CSS Registration Ids to support MHHS migration
As part of the solution for REC Issue I0296 'Registration Id Required for MHHS Appointments' the REC Code Manager have developed a process to provide Energy Suppliers the Registration Id for Metering Points that have not been through a Central Switching Service (CSS) Registration Managed Switch. This is to allow Energy Suppliers that may not hold the Registration Id for these Metering Points to populate the Market-wide Half Hourly Settlement (MHHS) Agent Appointment Messages required to initiate a MHHS Migration.
Please note that Metering Points that have been through a CSS Managed Registration are not included in the scope of this solution as the Registration Id for these is available in the Electricity Enquiry Service (EES).
The solution will be live from 05 May 2026. From this date Energy Suppliers currently undertaking MHHS Migrations and requiring this information are asked to provide detail of the MPIDs they require the data for to enquiries@recmanager.co.uk . The data will then be provided via upload to the REC Portal.
More detail of the solution can be found on the REC Portal Wiki here

## Slide 15: 5. Key callouts
Code manager

## Slide 16: Key callouts - May
Portal changes
Theft Reduction Learning Module
Electricity MEM/DNO Contacts refresh
Refresh activity now underway to verify contacts held within the Metering Hub
DCC Switching Incentive Regime (SIR) Survey
Theft FAQs
Performance Assurance Information Hub
Email with survey link sent to Contract Managers, please take the time to complete.

## Slide 17: Information Request
I0228 – ECOES API for Export MPAN Creation at Scale | REC Parties / Market Participants | Response Deadline
The purpose of this Information Request is for the Code Manager to gather information from Energy Suppliers, to establish if there is a long-term use case for this API or whether it is limited to the end of the FIT scheme. The Code Manager is requesting numbers around the number of Export MPANs created for the past 3 years, not related to FIT or new housing developments, and information around potential pain points with the bulk request process. | Energy Suppliers, DNOs | 08 May
I0314 – Crossed Code Process: Clarifications and Support | REC Parties / Market Participants | Response Deadline
The purpose of this Information Request is for the Code Manager to gather information from Parties, to establish the inconsistencies, gaps and ‘pain points’ of the Crossed Meters process as outlined in Schedule 30 Resolution of Consumer Facing Switching and Billing Issues. All responses to this Information Request will automatically be treated as confidential | DNOs, Energy Suppliers, GTs, MEMs, TPIs | 08 May

## Slide 18: Consultations
Change Proposal | Lead | REC Parties / Market Participants | Data Specification Impacts |  | Response Deadline
 |  |  | Impacted areas | Impacted Parties | 
R0284 – Updates to Schedule 14 Measurement Transformers Commissioning Timescales | Caroline Freimuller | Electricity Suppliers, DNOs, MOAs | N/A | N/A | 08 May
R0290 - Legacy Data Item API Service | Caroline Freimuller | Energy Suppliers, MOAs, Data Services, TPIs | N/A | N/A | 21 May (late responses will not be accepted)

## Slide 19: REC Working Groups
I0312 – Review of Export meter work arrangements – Meeting 2 | REC Parties / Market Participants | Time and Date
This REC Issue will look to review the metering arrangements and obligations of Import/Export Suppliers in REC Schedule 14 - Metering Operations, which currently has limited distinction between the activities for Import and Export Metering where there is a shared Metering Asset. The lack of consistent approach across industry in managing meter works and investigations/faults where Import/Export Metering is present can lead to delays in accepting and completing of meter works, and updating of Supplier/industry records. | Energy Suppliers, MOAs, SIPs | 03 June, 11:00-13:00 (TBC)
I0278 – Establishing the Safe Isolation Provider (SIP) as a Standalone REC Metering Party – Meeting 1 | REC Parties / Market Participants | Time and Date
This REC Issue will look to establish a strong governance framework for standalone SIPs, including defining their scope, high safety standards, a streamlined Accreditation, strong qualification and audit processes and building the end-to-end process of this new REC Party. | Limited to max 2 representatives per organisation. Please see the REC Change Bulletin for details on the organisations. | 11 May, 14:00-15:30

## Slide 20: 6. aob
Chair

## Slide 21: thanks for attending Next meeting: 12 June 2026