## Slide 1: THEFT ISSUES GROUP
March 2025

## Slide 2: Approval of minutes from the previous meeting

## Slide 3: Approval of minutes
RECTIG_25_0226 – February Draft Minutes
  TIG members are asked to provide comments by 26 March 2025. If no comments are received, these minutes will be considered approved.

## Slide 4: Review of actions log

## Slide 5: Actions log
ACTION REF. | ACTION | OWNER(S) | TARGET DATE | UPDATE | STATUS
RECTIG_24_1127_01 | RECCo to investigate establishing a workshop to discuss the strategic review and prioritisation of theft project. | RECCo | 26 February 2025 | As mentioned at RECTIG_25_0226, no date has been confirmed yet for the workshop. It was highlighted that when a date has been scheduled, TIG members will be given the opportunity to raise the topics they would want covered. | Open
RECTIG_25_0129_08_02 | The Code Manager to reach out to DNO’s and understand their appetite for receiving a report for settlement purposes. | Code Manager | 26 February 2025 | Since the last meeting of the Theft Issues Group, the Code Manager has met with a DNO attendee to discuss section 15 (Reports) of Schedule 8, and to consider the obligations and if they are still required. he Code Manager will now reach out to the Energy Networks Association (ENA) to discuss the considered proposal further, and to seek support from all Distribution Network Operators. | Open

## Slide 6: Change Update

## Slide 7: Change Update
REF | TITLE | STAGE | TIG MEETING | COMMENT
R0173 | Improvements to the TDIS | Awaiting Decision | N/A | On 3 March 2025, Ofgem published their decision to send back R0173. A response letter will be sent to Ofgem and published for transparency purposes.
I0174 | Mandating ETTOS Follow Up | On hold | TBC | On hold pending decision on R0173. Code Manager to assess scope in April/May.
I0175 | Introducing a Reasonable Endeavours Scheme within the REC | Assessment | TBC | Code Manager to assess scope in April/May.
I0176 | Creation of an Energy Theft Detection and Resolution Body | Assessment | TBC | Assessing scope and impacts. Scope included in RECCo’s White Paper.
I0187 | Schedule 8 Review and Best Practice Guidance Development | Solution Development | TBC | Since the last meeting of the Theft Issues Group, the Code Manager has met with a DNO attendee to discuss section 15 (Reports) of Schedule 8, and to consider the obligations and if they are still required. The Code Manager and the DNO discussed an alternative approach and process for Energy Suppliers to provide confirmed thefts to the relevant DNO on a monthly basis, pulling upon the TDIS Scheme and Schedule 7 Annex 3, paragraph 6.4. The Code Manager will now reach out to the Energy Networks Association (ENA) to discuss the considered proposal further, and to seek support from all Distribution Network Operators. Once this has taken place, the Code Manager will provide a further update to the Theft Issues Group. The Code Manager is expected to complete solution analysis shortly and begin the solution development and red-lining of Schedule 8 in April.

## Slide 8: Change Update
REF | TITLE | STAGE | TIG MEETING | COMMENT
I0212 | Protecting Crimestoppers and their Contacts | Solution Development | N/A | Extension plan approved by Change Panel. Final solution to be confirmed by 1 April.
R0225 | Clarification on TDIS portfolio transfers on sale | Consultation | N/A | Consultation open until 28 March 2025.
R0233 | Introduction of an Energy Theft Unit (ETU) under the REC | Consultation | N/A | Consultation open until 2 April 2025.
I0234 | Introduction of an Energy Theft Referral Assessment Service under the REC | Party Impact Assessment | N/A | Party Impact Assessment open until 28 March 2025.

## Slide 9: Thank YOU
Contact us: enquiries@recmanager.co.uk